OUTLINE

CONTRACTOR’S STEP 3

DIRECTOR’S CLAIMS BOARD

SUBMITTAL DOCUMENTATION

This is simply a suggested layout of documentation which has worked well in the past. All of the information required by the Proposal Note 108 or 109 must be included.

Section 1 	“Certified Claim” Language – Signed and Notarized

Section 2	Executive Summary

  - Purpose

  - Project Overview

  - Dispute Overview

  - Conclusion

Section 3	Dispute Background

2.1	Relevant Contract/Legal Provisions

2.2	Facts

Section 4	Entitlement

3.1	Theory of Entitlement

3.2	Discussion of District’s reasons for rejection from DDRC Step 2 Decision

Section 5	Damages

4.1	Cost Impacts

4.2	Time Impacts

Exhibits

A	Relevant Plan Sheets

B 	Relevant excerpts from specifications, proposal or other contract documents

C	Written Notice Letter

D	Project’s Step 1 Decision

E	DDRC’s Step 2 Decision

F  	Relevant communication on issue(s) – e-mail/letters/meeting minutes

G	Other documentation supporting Contractor’s position such as diaries, weigh tickets, test results, etc.

H	Sketches, summary sheets – anything to clarify issue(s)

I	Project Schedule (especially if a time impact is noted)

OUTLINE

DISTRICT’S STEP 3

DIRECTOR’S CLAIMS BOARD

REBUTTAL DOCUMENTATION

Section 1	Executive Summary

  - Purpose

  - Project Overview

  - Dispute Overview

  - Conclusion

Section 2	Dispute Background

2.1	Relevant Contract/Legal Provisions

2.2	Facts

Section 3	Entitlement

3.1	Summary of Contractor’s Theory of Entitlement

3.2	ODOT’s Response

3.3	ODOT Counterclaims (if any)

Section 4	Damages

4.1	Summary of Contractor’s Request for Damages

4.1.1 	Cost Impacts

4.1.2	Time Impacts

4.2	Summary of ODOT’s Analysis of Damages

4.2.1	Cost Impacts

4.2.2	Time Impacts

Exhibits

A	Relevant Plan Sheets

B 	Relevant excerpts from specifications, proposal or other contract documents

C	DDRC Step 2 Decision

D	Project’s Step 1 Decision

E	e-mail from Central Office specialist

F	Letter from designer

G	Other relevant communication on issue(s) – letters, e-mails, meeting minutes, etc.

H	Other documentation supporting ODOT’s position such as diaries, weigh tickets, test results, etc.

I	Sketches, summary sheets – anything to clarify issue(s)

J 	Project Schedule – required if the Contractor is claiming time impacts