## Slide 1: Conaway Conference March 15-16, 2016
“A Bridge from Concept to Construction”
A Contractor’s Perspective

## Slide 2: Two perspectives: Larger and smaller contractor
Larger Contractor
  Complete General Construction Company
    Ashley Hoskins
Smaller Contractor
  The Righter Company
    Brad Nadolson

## Slide 3: About us
Founded in 1928
Built Woody Hayes Drive bridge in 1930s and replaced in 2000s
Began overlays in 1970s
In the late 1990s, escalated to bridge rehabs and new builds
Recently average $50 million in bridge work per year
Bridge Division includes overlays, rehab of structures, new bridges, drilled shafts, retaining walls and noise walls

## Slide 4: About us
Involved in bridge construction since 1976
  Repaired, reconstructed or built 100+ bridges since 1986
Level 1, 2 & 3 Bridge Prequalified with ODOT
City of Columbus Prequalified
Past & Current Bridge Clients include:
  ODOT
  WVDOH
  INDOT
  Department of the Army
  National Park Service
  City of Columbus
  Franklin County
  Various other counties and municipalities

## Slide 5: How DOES A CONTRACTOR FIND A PROJECT?
“Word of mouth” from owners or designers
Forecast nights or events
Plans from owners
Websites with lists of upcoming work
Bid Advertisements
  Owner websites – ODOT, City of Columbus or others
    Accurate descriptions of the work are important
  Reporting services like Dodge Reports, BX Ohio or others

## Slide 6: bid or no bid?
Expected number of bidders (owners want more, contractors less)
Project size – does it fit?
Previous experience on the type of project (bridge)
Estimating time and resources
Previous experience with the owner & designer
Project schedule and completion date
Workforce, supervisory and equipment availability
Constructability
Risks
Quality of plans
Company revenue targets & current workload

## Slide 7: Let’s Bid! – things that affect price
How long do we have to put the estimate together?
Vague or conflicting plan notes – be clear – ambiguity helps contractor
Accuracy of quantities – minimize lump sum items
Quality of owner
Availability of existing plans & other investigative reports and information
Subsurface Investigations - adequacy
Constructability
  Plan details
  Easements and Right-of-Way
  Waterway permits – get them before bidding
  Utility Conflicts

## Slide 8: Let’s Bid! – things that affect price
Schedule – Is it realistic?
  Overtime premiums
  Manpower availability and quality of life
  Safety issues
  Liquidated damages and disincentives
  Inefficiency factors with large crews
  Completion dates matter for weather sensitive work
  Fabrication and other material lead times
Work Sequencing
  Full closure vs. half-width

## Slide 9: Let’s Bid! – preparing the estimate
Pre-bid meetings
Site visit or visits
Access – is it suitable for the work required?
Understanding the work – aided by good clear quality plans
Pre-bid questions
  Answered
  Answered clearly and effectively
Preliminary contractor prepared plans/designs – SWPP, demolition, shoring, falsework
  Sometimes get outside help for these (consultants)

## Slide 10: Let’s Bid! – preparing the estimate
Labor & Equipment
  Crew-based estimating – each work items
  Historical production rates – Units per LH or LH per unit
  We don’t use a Means book or ODOT average prices!!!
    Estimating software such as HCSS Heavy Bid

## Slide 12: Let’s Bid! – preparing the estimate
Material take-offs and communicating with suppliers
  Can we get accurate quantities with the provided info?
  Clarity on specifications
Contacting and recruiting subcontractors to quote
  DBE subcontracting goals realistic with the work 15%/7%

## Slide 13: Low bid, now what?
  Celebrate – Success rate in bidding can be between 1 in 5 to 1 in 10
  Order long-lead items – sometimes even before the award!
  Write purchase orders and subcontracts
  Obtain special insurances – e.g. railroad protective
  Develop the project schedule
  Re-evaluate preliminary designs - finalize
  Develop the needed shop drawings, contractor plans and submittals
  Schedule and plan for the needed crews, equipment and other resources
  Pre-construction meeting & internal pre-job meetings
  Meeting with landowners, utilities, etc.

## Slide 14: Building the bridge
Partnering (Let’s work together) relationships
  Its not personal
  Listen to the contractor
  RFI’s - timely answers and information (both ways)
    Can’t catch all the issues ahead of time – months versus weeks
Delays
  Weather
  Materials
  Fabricated Items
    Field verification issues

## Slide 15: Improving the process
Clear answers to questions, especially in the pre-bid stage
Communicate frequently…and often
Never ever rely on designer’s “intent”
Contractor wants to build what you are “paying for” but not more
  Mercedes S550 vs. Honda Civic LX
Adequate soils information – especially where sheeting/shoring/deep foundations or cofferdams are involved
Better plans mean more accurate, usually lower estimates/bids – less guesswork!
Better plans/specifications mean less conflicts and disputes