0001

1             OHIO DEPARTMENT OF TRANSPORTATION

2                         DISTRICT 8

3                      PRE-BID MEETING

4

5   -----------------------------------

:

6   State Project No. 1(2009)          :

7   PID No. 75567                      :

:

8   -----------------------------------

9

10

11

12

13          Heard by:       Joseph Bassil

14

15          Date:           December 15, 2008

16

17          Time:           Commencing at 9:04 a.m.

18          Place:          Ohio Department of Transportation

19                          505 South State Route 741

20                          Lebanon, Ohio  45036

21          Before:         Kimberly L. Wilson, CSR

22                          Notary Public - State of Ohio

23

24

25

0002

1                   P R O C E E D I N G S

2              MR. BASSIL:  Okay.  It's a couple of

3         minutes after 9:00.  We'll go ahead and get

4         started.  I expect this will be a pretty short

5         meeting.  This contract is not very complex.

6         It's just a long contract, but not a lot

7         involved in it.  This is a pre-bid meeting for

8         the HAM 275, 0.00.  This will be construction

9         project 1 of '09.  We got the first contract in

10         the state this year.

11              Thank you for coming.  The purpose of this

12         meeting is to go over some of the major items

13         of the contract, bring out some of the issues

14         and try to answer some of your questions.  If

15         we don't have an answer today, we will collect

16         the information and we'll provide you the

17         answer at a later date, which will be made part

18         of the addendum.  The information that we

19         discuss today will be posted on the Web and it

20         will be for informational purposes only.  It

21         will not be an official part of the contract.

22              For those of you who don't know me, and I

23         see a lot of familiar faces, my name is Joe

24         Bassil.  I'm the district construction

25         engineer.  I'm going to introduce some of the

0003

1         ODOT personnel that will be involved with this

2         contract.

3              I have Teri Scanlon here.  She is the

4         project manager from production.  Danette

5         Shuler is our EEO person from the district.

6         Tim Eich will be the project engineer on this

7         contract.  Walter Bernau is our maintenance

8         person -- maintenance traffic person here for

9         the district and then we have Sharon in the

10         back.  She is our PIO officer for the district.

11              We do have a court reporter, so because of

12         the size of the room, I would request that you

13         speak loudly and state your name and the firm

14         you are with for the record.  I see most of you

15         sat in the back so you'll have to speak loudly

16         when you talk.

17              Like I said previously, we're going to

18         collect the information that's discussed today;

19         the relevant information will be put in an

20         addendum that will be made part of the

21         contract.

22              Again, some general items:  We are not

23         going to permit any concrete or asphalt plants

24         on the public right of way on this contract.

25         Also, the contractor will not be permitted to

0004

1         store equipment or material on the project

2         site, except for short durations and staging

3         purposes to benefit the contract.

4              I do have an attendance list going around,

5         so please sign your name and complete the

6         relevant information.  We will make copies.

7         They will be right here at the front desk.  You

8         can take one at the end of the meeting.

9              Like I said, this contract is not a very

10         complex contract.  It will consist of the

11         rehabbing of Interstate 275 from the Indiana

12         state line to the interchange at the I-74

13         overlap.  It is slightly less than eight miles

14         long.  It will include pavement repairs,

15         resurfacing, bridge overlay and bridge

16         painting.

17              With that said, I am going to turn it over

18         to Rick right now.  I don't know if he's ready

19         or not to discuss the utilities on this

20         contract.

21              MR. ANTON:  Yeah.  Hi, Joe.  Thank you.

22         What we have in the utility note, we have

23         utilities listed would be Duke Electric, Duke

24         Gas, Cincinnati Bell, Time Warner, Cincinnati

25         Water Works, Quest, Fiber Optic and Level 3

0005

1         Communications and those utilities are in and

2         around the work.  What we see now is that

3         everything's going to stay in place and in

4         service and we shouldn't have any problems out

5         there.  MSD, Sprint -- MSD, Sprint and Texas

6         Eastern, they have totally no involvement, and

7         that's basically what we have for utilities.

8         Does anybody have any questions?  Wonderful.

9              MR. BASSIL:  Thanks, Rick.

10              MR. ANTON:  Okay.

11              MR. BASSIL:  I want to remind you that

12         ODOT, we do have some facilities, lighting

13         facilities, and we are not part of OUPS so you

14         would need to contact us independent to have

15         these locations marked, if you need to.

16              MR. ANTON:  Yeah, and thanks for saying

17         that.  I mean, I think all the contractors here

18         know that before anything happens they have to

19         call OUPS to get everything checked out.

20              MR. BASSIL:  Okay.  Next I'm going to

21         touch on a few items in the proposal.  This has

22         a -- this contract has an 8 percent DBE goal

23         and it does utilize the 2008 specs.  There are

24         some new changes to the '08 specs that you need

25         to become familiar with.

0006

1              Sheet 23 of the proposal does detail the

2         VECP, the value engineering change proposal,

3         and we will consider that as part of this

4         contract.  Also, sheet 23 does say that the CPM

5         schedule is required on this contract.  The

6         critical path method progress schedule will be

7         required.

8              Sheets 30 and 31, they do detail the

9         disputes resolution and the administrative

10         claim process.

11              Sheet 36, proposal note 130 is included as

12         part of this contract, which is the extension

13         to the completion date for weather, and these

14         days need to be included in your schedule when

15         you prepare your schedule.

16              Also, a new item that's new to the

17         contractors and us, the surface smoothness

18         requirements for pavements.  This is detailed

19         on sheet 36 again and all the associated pay

20         adjustments are included there.

21              The completion date scheduled for this

22         contract at this time is September 30th of

23         2010.

24              Any questions on the proposal?

25              MR. CRAWFORD:  Joe, Jim Crawford with John

0007

1         R. Jurgensen.  Proposal note 520, the fuel note

2         is not here.  Is that intentional?

3              MR. BASSIL:  We'll take a look at that,

4         Jim, and then include it if needed.

5              MR. CRAWFORD:  Thank you.

6              MR. BASSIL:  Now I'm going to go over the

7         plans, just a few items in the plans.  The

8         contractor needs to be aware of the note on

9         sheet 16, the requirements of the portable,

10         changeable message signs.  It's an as-per-plan

11         item.  Also on sheet 16, I need to alert you

12         that there is a note on the right-hand side of

13         the page about the temporary traffic wedges and

14         these are part of the lump sum maintenance of

15         traffic item.

16              Sheet 17, the work site traffic

17         supervisor, there is information and details

18         about the requirements of this item for this

19         contract.

20              Sheet 347, there is a requirement to this

21         contract and a pay item associated with it.

22         It's a lump sum item and it does require to

23         maintain the existing lighting on this

24         contract.

25              With that said -- like I said, this is

0008

1         going to be a short meeting -- I have touched

2         on what I want to touch on.  If you have any

3         questions, any concerns, comments on this

4         contract?  If not, thank you for attending.

5              MR. CRAWFORD:  In the bridge phasing

6         plans, traffic plans, it shows anchor barrier

7         wall and there's no item for that.

8              MR. BASSIL:  Okay.  We'll investigate that

9         and add it if needed.

10              MR. CRAWFORD:  Okay.  Page 18 where it

11         talks about the lane use times, the hours of

12         work are different than what's in the lane code

13         policy on week night work.

14              MR. BASSIL:  Walter, would you care to

15         respond to that at this time or we can

16         investigate it and give an official response.

17              MR. BERNAU:  Walter Bernau.  Is your

18         question are we going to follow the permitted

19         lane closure map or are we going to follow

20         what's in the contract?

21              MR. CRAWFORD:  That is the question.

22              MR. BERNAU:  The answer is we will follow

23         what's in the contract.

24              MR. CRAWFORD:  So do -- I guess I'm

25         confused as to why it's different from what's

0009

1         in the policy.

2              MR. BERNAU:  This isn't the forum to

3         discuss that issue.

4              MR. CRAWFORD:  Okay.  Joe, I think it's

5         page 8, the patching as-per-plan full-depth

6         removal.  If you take that note and put it into

7         page 16 when it talks about when it's supposed

8         to be done, it's asking you to do it on

9         weekends.  I'm not convinced that that class C

10         concrete gives you a cure to get it back open

11         on a weekend.

12              MR. BASSIL:  Okay.  We'll investigate this

13         item and see if that's where we want to go.

14              MR. CARTER:  Josh Carter, Jurgensen.  Can

15         the office calcs be made available for the

16         pavement calculations?

17              MS. SCANLON:  They've already been sent up

18         to pre-bid for contractors to use so they

19         should be available now.

20              MR. BASSIL:  Any other questions?  If not,

21         thanks for coming.  We have another one

22         scheduled at 11:00.  Hang around, if you like.

23

24                           - - -

25             PROCEEDINGS CONCLUDED AT 9:17 A.M.

0010

1                   C E R T I F I C A T E

2               I, Kimberly L. Wilson, CSR, RPR, the

3   undersigned, a court reporter for Warren County,

4   Ohio, do hereby certify that at the time and place

5   stated herein, I recorded in stenotypy and thereafter

6   had transcribed into typewriting under my supervision

7   the foregoing pages, and that the foregoing is a

8   true, complete and accurate report of my said

9   stenotype notes.

10

11

12

13

14                   ________________________________

15                    S/Kimberly L. Wilson, CSR, RPR

16

17

18

19

20

21

22

Date    December 15, 2008	ATTENDANCE LIST

PRE-BID MEETING  -  PROJECT NO. 1(2009)

HAM-275-0.00   PID NO. 75567

Name	Title	Agency	E-Mail Address	Phone

Joe Bassil	DCE	ODOT - D8	joe.bassil@dot.state.oh.us	513.933.6693

Teri Scanlon	Production PM	ODOT - D8	teri.scanlon@dot.state.oh.us	513.933.6620

Nick Smith	Environmental Engr	ODOT - D8	nicholas.smith@dot.state.oh.us	513.933.6708

Tim Eich	Project Engineer	ODOT - D8	tim.eich@dot.state.oh.us	513.424.6544

Danette Shuler	EEOCC	ODOT - D8	danette.shuler@dot.state.oh.us	513.933.6530

Wess Kroll		Barrett Paving	wkroll@barrettpaving.com	513.271.6200

Dennis Brunton	Chief Engineer	Barrett Paving	dbrunton@barrettpaving.com	513.271.6200

Bryan Mount	Estimator	Barrett Paving	bmount@barrettpaving.com	513.271.6200

Greg Bray	Utility Technician	ODOT - D8	greg.bray@dot.state.oh.us	513.933.6626

Rick Anton	Utility Coordinator	ODOT - D8	rick.anton@dot.state.oh.us	513.933.6624

Jennifer Elston	Engineer - Planning	ODOT - D8	jennifer.elston@dot.state.oh.us	513.933.6608

Sharon Smigielski	PIO	ODOT - D8	sharon.smigielski@dot.state.oh.us	513.933.6511

Dennis Stemler	Resident Engineer	ODOT - D8	dennis.stemler@dot.state.oh.us	513.933.6127

Norm Obert	Estimator	A & A Safety	norm@aasafety.inc.	513.943.6100

Fred Lawson	VP	Complete General		614.258.9515

Jim Crawford	State Proj Adm	Jurgensen	crawford@jrjnet.com	513.771.0820

Josh Carter	Estimator	Jurgensen	josh.carter@jrjnet.com	513.771.0820