LPA PROGRESS MEETING AGENDA

- Corrections to last Progress Meeting Minutes

- Outstanding Issues

- Safety

- Work in Progress

  - Prime

    - In progress

    - Look ahead (time period)

  - Subs

    - In progress

    - Look ahead (time period)

- Progress Schedule

  - Current Schedule Update

  - Critical Path Activities

  - Current Completion Date

  - Next Schedule Update

- Critical  Delays (work on critical path)

  - Any delays since the last meeting?

  - Current

    - Excusable

    - Non-Excusable

    - Concurrent?

  - Potential

    - Excusable

    - Non-Excusable

    - Concurrent?

- Non-Critical Delays (work NOT on critical path)

  - Any delays since the last meeting?

  - Current

  - Potential

- Time Extensions

  - Requests by Contractor

  - Compensable

    - Granted

    - Pending

  - Non-Compensable

    - Granted

    - Pending

- R/W and Utilities

- Environmental

  - Regulated Materials

    - Stock Piles

    - Handling

    - MSDS/PPE

  - Regulated Wastes

    - Location

    - Handling

    - Documentation

Progress Meeting Agenda continued

  - Regulatory Permits

    - 404/401

    - NPDES

    - FEMA

    - BUSTR

- Change Order Status

- Maintenance of Traffic

  - Upcoming Closures

  - Other

- Public Relations

  - Complaints

  - Other

- Testing / Materials

- Submittals

  - Under Review

  - To Be Submitted

- Value Engineering Change Proposals

- Request for Information

  - Outstanding

  - Upcoming

  - Other

- Completed Items & Agreement on Final Quantities

- Dispute Resolution

  - Disputes

    - Current

    - Potential

  - Claims

    - Current

    - Potential

- Estimates

- EEO / Wages

- Partnering

- C-95 Issues

- Contractor Issues

- Open Discussion

- Next Meeting

  - Date

  - Location