Ohio Department of Transportation

Office of Construction Management

Change Order Policy and Standard Procedure

Quality Assurance Review

(QAR)

MONITORING PLAN

CY2007

Ohio Department of Transportation – Office of Construction Management

QAR Monitoring Plan

QAR Category

Change Order Policy and Standard Procedure

Criteria

1.  CFR 635

2.  Ohio Revised Code Section 5514

3.  Construction & Material Specification Sections 109.04, 109.05

4.  Standard Procedure 510-010(SP) and Policy 27-010(P)

Review Method

1.  Interview with District Construction Engineer and Project Engineer

2.  Document Review

Frequency

All Districts will be reviewed every year

Follow Up Method

Written status report from district and/or phone call or visit

QAR Team

Team Leader:

Clint Bishop, Office of Construction Management

CY 2007 QAR Schedule

| District | QAR Scheduling Deadline | Date of QAR Visit | Report Issue Deadline |
| --- | --- | --- | --- |
| 1 | 3/19/2007 | 4/2/2002 | 4/16/2007 |
| 2 | 4/2/2007 | 4/16/2007 | 4/30/2007 |
| 3 | 4/16/2007 | 4/30/2007 | 5/14/2007 |
| 4 | 4/30/2007 | 5/14/2007 | 5/29/2007 |
| 5 | 5/21/2007 | 6/4/2007 | 6/18/2007 |
| 6 | 6/4/2007 | 6/18/2007 | 7/2/2007 |
| 7 | 6/18/2007 | 7/2/2007 | 7/16/2007 |
| 8 | 7/2/2007 | 7/16/2007 | 7/30/2007 |
| 9 | 7/23/2007 | 8/6/2007 | 8/20/2007 |
| 10 | 8/6/2007 | 8/20/2007 | 9/4/2007 |
| 11 | 8/27/2007 | 9/10/2007 | 9/24/2007 |
| 12 | 9/10/2007 | 9/24/2007 | 10/9/2007 |

The Office of Construction Management conducts one QAR per District per calendar year.

Ohio Department of Transportation

Office of Construction Management

Change Order Policy and Standard Procedure

QAR Checklists

CY2007

QAR

Change Order Policy and Standard Procedure

District:				Contractor:						Date:

Project:				Project Engineer:					C/R/S:

Change Order – choose one

Change Order used for contract quantity and price adjustment

If so, state the purpose of the Change Order

Change Order used for lump sum adjustments of contract payments

If so, state the purpose of the lump sum adjustment

Change Order involved in a change in contract specification

If so, state the nature of the change

The EWCO was used for the which of the following – choose one

An increase in a bid item quantity that results in a total payment increase for that bid item that 				exceeds of the Contract Limits.

The addition of new items of work.

The payment of settlements of disputes and claim awards, also termed an equitable adjustment. These 			disputes and claims are due to changed conditions, alteration of the plans or specifications, Department 			caused delays, utility delays, delays caused by the action of a Local Government, and suspension of 			work under Section 104.02 (b) (C&MS 1997) or 104.02.C. (C&MS 2002).

Project termination cost when terminated under Section 108.031(C&MS 1997) or 108.09 (C&MS 2002) 			for the convenience of the Department.

Implementation of a Value Engineering Change Proposal (VECP) and payment of the Contractor’s share 		of the VECP savings.

Payments for erosion control items that exceed the encumbered amount will be made by an EWCO 			using the proposal specified unit prices. The proposal specified unit prices are fixed for the contract and 			may not be negotiated or adjusted for inflation or claimed changed condition.

Other

Extra Work Negotiated Prices – if applicable

Use of Contract bid prices

Use of the average unit prices awarded for the item of work as reported in the “Summary of Contracts 			Awarded”

Use of comparative prices bids on different projects found by a query of CMS conducted by the 				DistrictUse of a cost analysis of labor, equipment, and material with markups allowed under Section 			109.04 (C&MS 1997) or Section 109.05 (C&MS 2002)

Force Account – if applicable

The allowed compensation for Force Account shall be as provided in Section 109.04 (C&MS 1997) or 			109.05 (C&MS 2002) and Change Order Appendix A.

The District monitored Force Account work as follows:

1.	The project will document daily number of workers by work classification and pieces of equipment 	that they observe working on the Force Account.

2. 	The Project and Contractor will document on a Daily Force Account Record the labor and 	equipment used on the Force Account.  Each Daily Force Account Record will be signed by the 	Project and Contractor personnel.

Other – if applicable

Other pricing methods used on EWCO

Approval Authority - required

District Change Order approval process required two different signatures for approval authority

One or both signatures are by a Registered Professional Engineer

Major Changes – if Federal Highway Administration (FHWA) oversight project

Project Change Order meets FHWA requirements of a major change

District consulted with the FHWA Programs Engineer about the major change

District has documentation of FHWA consultation in the District project file

Emergency Authority to Proceed with Work – if applicable

Change Order exceeded Contract Limits and designated as and Emergency

Granted by DCE under specified conditions in Change Order Policy, or

Granted by DDD under specified conditions in Change Order Policy

The Emergency Permission to Proceed with Work form is adequately completed and signed

The Emergency Permission to Proceed with Work form is copied to everyone on the form and kept in 	the District project file

EWCO with a pay item in excess of Contract Limits must be submitted to the State Controlling Board for approval – if applicable

The District forwarded the Office of Construction Administration a copy of the EWCO and a draft 	explanation appropriate for the State Controlling Board request

Approval was not entered into CMS before State Controlling Board approval is granted

District attached the executed State Controlling Board approval to the EWCO on file

Accounting - Change Order Processing within 30 days – required

The District gave final approval to the estimate, containing the change order, 27 days after the pay 	period the Contractor submitted all documentation necessary to write the change order.  The estimate 	was transmitted to the contractor in 3 business days.

Records Retention – see attached Records Retention Schedule applicable to Change Orders

Yes	 No	Does the office utilize the attached records retention schedule?

Yes	 No	Are any record retention schedules or procedures are being followed other than or in 					addition to the approved records retention schedules

Attachment A

Department of Administrative Services

State of Ohio Records Management

Records Retention Schedule

Department of Transportation

Construction Management

Construction Administration

Project Record Series

| Series Authorization No: 770-1764 | Agency: DOT | Division: 0027 |  | Section: 0519 | Revision: 0 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Agency Series No.: CA-01 |  |  | Record Series Title: Project Record Series |  |  |  |
| Record Series Description: This includes all records and reports compiled during the course of a construction project. This series includes, but not limited to: contract, project proposal, general correspondence, test lab reports, construction plans, field measurements. Forms: Estimates-CMS generated, Daily Diaries, change orders, payroll correspondence, earthwork drawings, cross-section calculations, survey notes, aerial engineering data, pile test load reports, tickets, EEO reports and records, computation sheets, railroad invoice transmittals, affidavit as to non-spec material, piling records, extra work contract estimates, final report, request to sublet, progress schedule and supplement, daily construction record bituminous concrete pavement, change order flow record, recommendation for postponement of contract completion date, request to waive liquidated damages, request for additional i-encumbrance, report of compaction, in-place density using nuclear method, validation of final pay quantities, field note sheet, compliance data reports. |  |  |  |  |  |  |

| Agency Web Link: http://www.dot.state.oh.us |  |
| --- | --- |

| Confidential Description |  |  | Vital Description |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Documents to be retained for future reference on construction projects as determined by ODOT Chief Legal Counsel and FHWA. For projects that have warranty items, all records shall be maintained in-house until warranty period has expired. |  |  |  |  |
| Media | Retention Period |  |  | Retention Justification | Method of Disposal |  |  |
| Paper |  | retain paper documents for a period of three years after submission of final voucher, then Microfilm. Destroy paper documents after microfilm has been checked for quality and completeness. |  |  | Recycle |  |  |
| Micro-film |  | Retain microfilm until determined to be obsolete or for the life of the completed construction project. |  | Microfilm needs to be retained for future reference on construction projects as determined by ODOT''s Chief Legal Counsel and FHWA. NOTE: Projects that have warranty items shall be maintained in-house until warranty period has expired. | Recycle |  |  |

| Approvals: |  |  |
| --- | --- | --- |
| Created |  | Date: 6/27/2005 |
| Approved | Christina Hines, Records Coordinator | Date: 6/27/2005 |
| Approved | Dwight Neely, Records Officer | Date: 6/27/2005 |
| Approved | Michael Hardenbrook, Record Administrator | Date: 7/6/2005 |
| Approved | Martin Meeks, State Auditor | Date: 7/7/2005 |
| Approved | Steve Gutgesell, State Archivist | Date: 7/14/2005 |
| Notes: |  |  |
| Note Date | Note Description | User |