Ohio Department of Transportation

Division of Construction Management

Warranty Policy and Guidelines for Implementation

Quality Assurance Review

(QAR)

MONITORING PLAN

CY2007

Ohio Department of Transportation

Division of Construction Management

QAR Category

Warranty Policy and Guidelines for Implementation (Innovative Contracting Manual 2/1/2006)

Criteria

- CFR 635

- Ohio Revised Code Section 5514

- Various Supplemental Specifications 880 thru 896

- Policy 510-002(P)

Review Method

1.  Interview with District Construction Engineer and Project Engineer

2.  Document Review

Frequency

All Districts will be reviewed every year

Follow Up Method

Written status report from district and/or phone call or visit

QAR Team

Team Leader:

Robert Jessberger, Division of Construction Management

Other members:

FHWA, Bob Mcquiston

CY 2007 QAR Schedule

Tentative as of 3/17/2007, final schedule available online here:

http://itcww100/construction/OCA/QAR_Schedules/QAR%20Schedule.htm

The Division of Construction Management conducts one QAR on the Warranty Policy per District per calendar year.

Ohio Department of Transportation

Division of Construction Management

Warranty Policy and Guidelines for Implementation

QAR Checklists

CY2007

QAR

Warranty Policy and Guidelines for Implementation

District:__________	District Warranty Coordinator:_______________________	    Date:____________

Others in attendance: ___________________________________________________________________

Review documents for Procedure compliance:

- Does District correspondence regarding a past selection of warranty projects indicate review was completed in accordance with Guideline?

Explanation: _________________________________________________________________

- Does the District update Ellis with warranty information?

Explanation: _________________________________________________________________

Review District Procedure

- Does the District warranty coordinator have a clear understanding of the Policy and Guidelines?

Explanation: _________________________________________________________________

- Does the District have a tracking procedure for the scheduling of Warranty reviews, and method for notification of Contractors of the findings?

Explanation: _________________________________________________________________

- Has the District kept Central Office Construction up to date regarding the status of warranty reviews?

Explanation: _________________________________________________________________

- Has the District warranty coordinator keep clear records of C-85 dates, warranty Maintenance Bond, and Certificate of Insurance?

Explanation: _________________________________________________________________

- Has the District warranty coordinator keep the Central Office Warranty Coordinator up to date monthly on completed project, and field reviews?

Explanation: _________________________________________________________________

Records Retention – see attached Records Retention Schedule applicable to Warranty records

 Yes		 No	Does the office utilize the attached records retention schedule?

 Yes		 No	Are any record retention schedules or procedures are being followed other than or in 					addition to the approved records retention schedules?

Project:__________			Project Engineer:_____________________		C/R/S:___________

Warranty Project Level Requirements:

- Were Warranty provisions properly documented, and C85 completed in a timely manner? Days: __

Explanation: _________________________________________________________________

- Are project personnel aware of the Warranty provisions?

Explanation: _________________________________________________________________

Records Retention – see attached Records Retention Schedule applicable to Warranty records.

 Yes	 No	Does the office utilize the attached records retention schedule?

 Yes	 No	Are any record retention schedules or procedures are being followed other than or in 					addition to the approved records retention schedules?

Division of Construction Administration

Name: _________________________

Attachment A

Department of Administrative Services

State of Ohio Records Management

Records Retention Schedule

Department of Transportation

Construction Management

Construction Administration

Project Record Series

| Series Authorization No: 770-1764 | Agency: DOT | Division: 0027 |  | Section: 0519 | Revision: 0 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Agency Series No.: CA-01 |  |  | Record Series Title: Project Record Series |  |  |  |
| Record Series Description: This includes all records and reports compiled during the course of a construction project. This series includes, but not limited to: contract, project proposal, general correspondence, test lab reports, construction plans, field measurements. Forms: Estimates-CMS generated, Daily Diaries, change orders, payroll correspondence, earthwork drawings, cross-section calculations, survey notes, aerial engineering data, pile test load reports, tickets, EEO reports and records, computation sheets, railroad invoice transmittals, affidavit as to non-spec material, piling records, extra work contract estimates, final report, request to sublet, progress schedule and supplement, daily construction record bituminous concrete pavement, change order flow record, recommendation for postponement of contract completion date, request to waive liquidated damages, request for additional i-encumbrance, report of compaction, in-place density using nuclear method, validation of final pay quantities, field note sheet, compliance data reports. |  |  |  |  |  |  |

| Agency Web Link: http://www.dot.state.oh.us |  |
| --- | --- |

| Confidential Description |  |  | Vital Description |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Documents to be retained for future reference on construction projects as determined by ODOT Chief Legal Counsel and FHWA. For projects that have warranty items, all records shall be maintained in-house until warranty period has expired. |  |  |  |  |
| Media | Retention Period |  |  | Retention Justification | Method of Disposal |  |  |
| Paper |  | retain paper documents for a period of three years after submission of final voucher, then Microfilm. Destroy paper documents after microfilm has been checked for quality and completeness. |  |  | Recycle |  |  |
| Micro-film |  | Retain microfilm until determined to be obsolete or for the life of the completed construction project. |  | Microfilm needs to be retained for future reference on construction projects as determined by ODOT''s Chief Legal Counsel and FHWA. NOTE: Projects that have warranty items shall be maintained in-house until warranty period has expired. | Recycle |  |  |

| Approvals: |  |  |
| --- | --- | --- |
| Created |  | Date: 6/27/2005 |
| Approved | Christina Hines, Records Coordinator | Date: 6/27/2005 |
| Approved | Dwight Neely, Records Officer | Date: 6/27/2005 |
| Approved | Michael Hardenbrook, Record Administrator | Date: 7/6/2005 |
| Approved | Martin Meeks, State Auditor | Date: 7/7/2005 |
| Approved | Steve Gutgesell, State Archivist | Date: 7/14/2005 |
| Notes: |  |  |
| Note Date | Note Description | User |