| Ohio Department of Transportation, Construction Management, Dispute Resolution |  |  |
| --- | --- | --- |
| CLAIMS STATUS (STEP 3) | Updated 6/5/09 |  |  |  |  |
| Contact: Pam Clawson, P.E., Claims Coordinator (614)466-3957 |  |  |  |
|  | District | Project | Location | Contractor | Claim # | Issue | Next Due Date | What is due? |
|  | 4 | 122(05) | Sta-SR183 | BECDIR | 04-050122-01 | Vibratory Hammer Guy Wire Extension and Delay | RESOLVED | RESOLVED STEP 2 |
|  | 10 | 510(02) | Pomeroy Bridge | Mahan/National Joint Venture | 10-020510-1 | PT-Air Test Quantum Only | RESOLVED | DCB Decision - Accepted |
|  | 10 | 510(02) | Pomeroy Bridge | Mahan/National Joint Venture | 10-020510-3 | Geometry Control Issue Delay | DROPPED | DROPPED |
|  | 10 | 510(02) | Pomeroy Bridge | Mahan/National Joint Venture | 10-020510-4 | Retaining Wall Concrete Quantity | RESOLVED | DCB Decision - Accepted |
|  | 10 | 510(02) | Pomeroy Bridge | Mahan/National Joint Venture | 10-020510-5 | Retaining Wall sealing Quantity | RESOLVED | DCB Decision - Accepted |
|  | 3 | 343(05) | MED-I71-9.56 | Kokosing | 03-050343-01 | Subgrade Stabilization | PENDING | Continuing Negotiation |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-01 | Interest CO # 60, 63, 64, 65 | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04 | Clark/Mad I70 | Kokosing | 06-040294-02 | Asphalt for MOT | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-03 | Field & Home Office Overhead, winter 2006/2007 | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-04 | 2007 Fuel Price Adjustment | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-05 | Escalation Cost, Geo-Textile Fabric & Piling | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-06 | 2007 Delay Escalation | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-07 | Median Embankment on I-70 Level Up | 5/4/2009 | Awaiting DCB Decision |
|  | 6 | 294(04) | Clark/Mad I70 | Kokosing | 06-040294-08 | Construction Seeding Waste Areas | 5/4/2009 | Awaiting DCB Decision |
|  | 5 | 138(07) | LIC US161/US37 | Kokosing | 05-070138-01 | VE Non-performance of temp. pavement | 5/29/2009 | Awaiting DCB Decision |
|  | 12 | 80(07) | GEA US422 | Karvo | 12-070080-01 | Equitable Adjustment for Earthwork Quantity | MEDIATION 5/27/2009 | Awaiting Contractor's decision on ODOT's Offer |
|  | 4 | 1(08) | ATB - I90 | Trispan | 04-080001-01 | Embankment | 6/19/09 7/15/2009 | District Docs Due DCB Hearing |
|  | 5 | 138(07) | LIC US161/US37 | Kokosing | 05-070138-02 | WZTS | PENDING | Continuing Negotiation |
|  | 3 | 216(06) | RIC-CR 424 | Mosser | 03-060216-01 | Removal of Granular Materials | Docs due from District 6/30/09 | CONTRACTOR REQUESTED ADR |