0001

1             OHIO DEPARTMENT OF TRANSPORTATION

2                         DISTRICT 8

3                      PRE-BID MEETING

4

5   -----------------------------------

:

6   State Project No. 3000(2009)       :

7   PID No. 23303                      :

:

8   -----------------------------------

9

10

11

12

13          Heard by:       Joseph Bassil

14

15          Date:           December 15, 2008

16

17          Time:           Commencing at 11:03 a.m.

18

19          Place:          Ohio Department of Transportation

20                          505 South State Route 741

21                          Lebanon, Ohio  45036

22          Before:         Kimberly L. Wilson, CSR

23                          Notary Public - State of Ohio

24

25

0002

1                   P R O C E E D I N G S

2              MR. BASSIL:  Okay.  Good morning.  It's a

3         couple of minutes after 11:00.  We'll go ahead

4         and get started.  This is pre-bid meeting for

5         HAM 275, 7.02.  This will be construction

6         project 3000 of '09.  Thank you for coming.

7         The purpose of the meeting is to go over some

8         of the items of the contract, address some of

9         the issues and then try to answer some of your

10         questions.  If we don't have the answers today,

11         what we will do, we'll collect the questions

12         and try to put them in an addendum with all the

13         appropriate responses.  The information that

14         we're going to discuss today will be posted on

15         the Web and it will be only for informational

16         purposes.  It will not be part of the contract.

17              For those of you who don't know me, my

18         name is Joe Bassil.  I'm the construction

19         engineer here at District 8.  I'm going to go

20         around and try to introduce some of the ODOT

21         personnel that are present here that will be

22         involved with this contract.  We have Joe

23         Smithson.  He is the contract manager from our

24         production section and you'll have some

25         extensive interaction with Joe during the

0003

1         development of this contract.  Rick Anton from

2         our utility section.  I have Tim Eich.  He's

3         going to be the project manager on this

4         contract and Dennis Stemler is a resident

5         engineer for Hamilton County.  Danette Shuler

6         is our EEO person for the district.  Stefan

7         Spinosa is a production administrator at

8         District 8 and Walter Bernau is our traffic

9         guru here at District 8.

10              With that said, we do have a court

11         reporter here.  Because of the size of the

12         room, I request that you speak loudly and state

13         your name and the firm you are with when you

14         are asking a question.  And specifically, if

15         you're sitting in the back, please speak

16         loudly.

17              Again, like I said previously, we're going

18         to collect the information we discuss today and

19         then we're going to put it in an addendum that

20         will be made an official part of the contract.

21              Some general items:  We will not permit

22         any concrete or asphalt plants on the public

23         right of way on this contract.  Also, the

24         contractor will not be permitted to store

25         equipment or material on the project site,

0004

1         except for short durations and for staging

2         purposes only.

3              I do have an attendance sheet going

4         around.  Please complete the information.  Once

5         we have all of the personnel present here,

6         we'll make copies and I will lay them right

7         here.  You can get one at the end of the

8         meeting.

9              This project is going to be a design/build

10         contract.  It does consist of a slide repair on

11         Interstate 275 in Hamilton County at mile

12         marker 7.02.

13              Now I'm going to let Joe -- he's, again,

14         the project manager from our production

15         section -- give us a brief overview of the

16         contract.

17              MR. SMITHSON:  Good morning.  I'm Joe

18         Smithson.  I'm the district geotechnical

19         engineer.  I'm also the project manager for

20         this project.  The slide is located on the 275

21         ramp to 74 eastbound.  There's a lot of history

22         to this slide; previous attempts by ODOT to

23         repair the slide.  The slide is located right

24         here on this plan.  I know it's a little hard

25         to see from back in the back, but here's our

0005

1         main slide from around Station 371 to 375.  We

2         have a slide scarf at the edge of the roadway

3         embankment and then we have some fill that

4         we've placed actually down at the toe.

5              Historically, we've had a bunch of borings

6         here.  They're all in the contract.  There's

7         some inclinometers.  Inclinometers are showing

8         that movement is right along the top of rock

9         generally in this direction toward this

10         culvert.  We did repair this culvert as part of

11         a previous contract.  I think it was in 2003,

12         around in there, because the culvert was

13         moved -- damaged because of the slide movement.

14              Two other slide repairs that we did try

15         here was where this blue line is along the

16         infield.  We put a series of drill shafts --

17         vertical drilled shafts in, filled them with

18         aggregate and tried to drain the slide.

19         Previous designers on the project thought that

20         maybe if we reduced the groundwater level we

21         could slow the movement.  That really hasn't

22         proved effective so that's not something we

23         want to look at as part of this contract.

24              The other thing we tried to do is we tried

25         to do a counter berm here.  The counter berm

0006

1         was not keyed down into bedrock so counter berm

2         was actually on the wrong side of the driving

3         surface so it just actually accelerated the

4         movement.

5              So what we're looking for here is the

6         repair of this slide, the slope -- basically

7         it's like creep movement.  It's a slow

8         movement -- and also regrading and repair of

9         this embankment.  We don't want to do any work

10         to the actual culverts themselves.  The

11         culvert -- however, the culvert at Station 375

12         plus 00, there is some outlet work that needs

13         to be done.  For those of you who have been out

14         to the site, the concrete protection on the

15         outlet is damaged and we want to fix that as

16         part of this contract.

17              Access to the site, there's -- on the far

18         east end almost at the intersection of 275 and

19         74, there is access down below here.  There's

20         already a drive pretty much that was used in

21         our numerous other attempts, so the contractor

22         does have pretty easy access and all your work

23         will be below the existing ramp.  The ramp --

24         for those of you who have not been to the site,

25         the ramp is very high and we're down low.

0007

1              Whatever land slide repair solution that

2         the contractor design/build team comes up with,

3         we'll look at it.  We're also going to install

4         a monitoring system once you guys are completed

5         or maybe concurrently, depending on the type of

6         system, so we'll expect -- we'll have

7         monitoring systems in place to monitor the

8         performance of the system.

9              Our performance, we're going to monitor it

10         for at least a period of five years and we

11         expect the total deflection to be an inch and a

12         half or less in those five years and it has to

13         be .15 inches or less in the last year of the

14         five-year period.  We're going to monitor

15         quarterly and that will be on -- ODOT will do

16         it, either our forces or we'll have a design

17         consultant working for us do the work.

18              Is there any other environmental --

19              MS. DESTEFANO:  I noticed that you

20         mentioned that there wasn't going to be any

21         culvert work.

22              MR. BASSIL:  Katie, just for the record,

23         would you state your name and who you're with,

24         please?

25              MS. DESTEFANO:  Hi, I'm Katie Destefano,

0008

1         District 8 planning, department environmental.

2         It was my understanding that they were going to

3         do some work on the culverts.

4              MR. SMITHSON:  They're going to do some

5         work on the outlet of the culverts, but not the

6         culverts themselves.  There is one outlet, the

7         375 culvert, there's definitely a repair of the

8         concrete protection there.  The other one at

9         371 approximately is if needed.

10              MS. DESTEFANO:  How about the culvert

11         located at Station 370 plus 00 approximately?

12              MR. SMITHSON:  There's no work at that

13         culvert there.  The slide limits are 371 to 375

14         approximately.  Thank you.

15              MR. BASSIL:  Thanks, Joe.  I want to alert

16         the design/build team that we do have another

17         contract.  It's a pavement repair and

18         resurfacing contract that's going to be taking

19         place concurrently with this contract and we

20         are going to probably request that the

21         design/build team design their maintenance of

22         traffic not to interfere with the -- with

23         that -- the pavement resurfacing contract, so

24         you want to keep that in mind when you're

25         looking at it.  It might be -- on these ramps

0009

1         it might be only mill and fill operations so

2         it's not going to be very extensive, but you

3         want to look at it from that aspect, that there

4         is another contractor that's co-located and you

5         have to coordinate your activities with them.

6              MR. SHEWMAKER:  Chris Shewmaker with

7         Richard Goettle.  Will we have access to the

8         entranceway for the pull off there that lets

9         into the site?  Will that be part of our access

10         and not the roadway contractors?

11              MR. BASSIL:  That access is present there,

12         but all the contractor's going to be doing on

13         the ramp is milling and resurfacing that area

14         so you'll always have access to that area.

15              MR. SHEWMAKER:  Okay.

16              MR. BASSIL:  Okay.  At this time what I'm

17         going to do is I'm going to ask Rick Anton to

18         discuss the utilities, if there is any utility

19         involvement on the contract.

20              MR. ANTON:  Thanks, Joe.  There are no

21         known utilities out in the area, but whoever

22         would get this definitely would have to call

23         OUPS and have it OUPS'd.  If they should come

24         up with a utility within the construction

25         limits, all the coordination would be handled

0010

1         by the contractor.  My office would be totally

2         cooperative.  Any information that you need as

3         far as contact information or if you have a

4         problem with the utility, we'll step in and

5         help in any way we can.  My name's on the

6         sign-in sheet, Rick Anton, and just feel free

7         to call me if you have any questions at all

8         regarding utilities.  Any questions at this

9         time?  Okay.

10              MR. BASSIL:  Where is the sign-in sheet,

11         by the way?  Would you maybe pass the other

12         sheet so we can speed up the process a little,

13         otherwise I'll have to talk very slow.

14              Next I'm going to touch very quickly on

15         the proposal and some of the requirements.

16         This contract will utilize the 2008 specs and

17         also the contractor will be required to have a

18         5 percent DBE goal on this contract.

19              Sheet 23 of the contract does permit the

20         use of value engineering change proposal.  We

21         will entertain any value engineering proposals,

22         review them and then potentially accept them.

23         In addition, that same sheet does indicate that

24         the critical path method progress schedule will

25         be required on this contract.

0011

1              The completion date currently scheduled

2         for this contract is June 30th, 2010, so

3         6/30/2010.

4              Pages 1 through 23 in the back of the

5         proposal do detail the scope of this contract

6         and the existing plans, just as a reminder, are

7         not as-built plans so you want to keep that in

8         mind.  ODOT does not have as-built plans.  It's

9         important for the contractor's team to review

10         the site and review it extensively.

11              One item we'll probably add on this

12         contract, I think we will be looking at adding

13         proposal note 130, which is an extension for

14         weather.  That might be added to this contract.

15              With that said, I'd like to open the floor

16         for any questions you might have.  Joe, yes.

17              MR. SMITHSON:  Joe Smithson.  Just one

18         more thing.  We have -- all the test borings

19         are available on the Web site.  Those are

20         historic test borings.  We do not have any

21         archive samples so we can't provide any

22         testing, so any additional geotechnical testing

23         or evaluation that the design/build team wants

24         to do, you'll have to do additional borings and

25         obtain your own samples.

0012

1              MR. BASSIL:  Thanks, Joe.  Again, I'd like

2         to open the floor for any questions, comments.

3              MR. RAYBURN:  Larry Rayburn with Richard

4         Goettle, Incorporated.  I've read through this

5         once, but I'm sure there's things I missed, but

6         are we to submit a preliminary plan with our

7         bid so you have some idea of what we're doing

8         or is it just a line item like your bid form

9         shows?

10              MR. BASSIL:  I have not looked at this,

11         but I would imagine there might -- has to be a

12         preliminary plan of what you intend on doing

13         with your bid.

14              MR. RAYBURN:  Is that spelled out

15         somewhere, Joe?  I might have missed it.

16              MR. SMITHSON:  I don't think there's a

17         requirement to submit the plans.

18              MR. BASSIL:  Wouldn't we want some --

19         we have to have some kind of course of action,

20         I believe, on how you intend on correcting

21         the slide.  Joe, isn't that the intent of

22         the --

23              MR. SMITHSON:  Once the project is awarded

24         to the design/build team, then they submit

25         their stage plans to us.

0013

1              MR. BASSIL:  Okay.  So there is no

2         requirement prior to that for them to submit

3         any plans.  All right.

4              MR. SMITHSON:  I will double check and if

5         there is a requirement, we'll issue it in an

6         addendum.

7              MR. BASSIL:  We'll respond to this

8         question officially so it's made part of the

9         addendum so you would know, but from all

10         indications there won't be a requirement to

11         submit any plans prior to the award of the

12         bid.

13              MR. RAYBURN:  So the project will just be

14         awarded on dollars?

15              MR. BASSIL:  That's what it looks like.

16         Yes, sir?

17              MR. SALZANO:  Joe Salzano with Sunesis

18         Construction Company.  I have a couple of

19         questions.  Joe, you had mentioned that the

20         repairs are to be done through regrading.  Does

21         that mean that there are no mechanical means

22         such as drill shafts?

23              MR. SMITHSON:  It can include regrading.

24         It don't have to include regrading.

25              MR. SALZANO:  Okay.

0014

1              MR. SMITHSON:  What we didn't want to do

2         is handcuff any of the design/build teams to

3         one system or another.  So the way the scope is

4         written, we want a repair solution that

5         provides a positive and immediate benefit to

6         the system as far as repairing the slide.  So

7         that could involve regrading, but we've done

8         regrading there before and we did not have good

9         luck.

10              MR. SALZANO:  So you're insinuating that

11         the drill shaft -- mechanical drill shaft might

12         be the best way --

13              MR. SMITHSON:  I'll say a structural

14         solution is probably most appropriate.

15              MR. SALZANO:  Okay.  And then you had

16         mentioned also that you're going to install --

17         or reinstall some inclinometers and you're

18         going to monitor for five years with a minimum

19         of an inch and a half of movement within five

20         years?

21              MR. SMITHSON:  Maximum movement.

22              MR. SALZANO:  So does that indicate that

23         you're going to require a five-year warranty on

24         this project?  What happens in five years if it

25         moves beyond that?

0015

1              MR. SMITHSON:  Then we would expect the

2         contractor to come up with a method to fix the

3         system, yes.

4              MR. SALZANO:  So there's a five-year

5         warranty on this project?

6              MR. SMITHSON:  Well, there's a warranty on

7         all of ODOT's projects, but, yes, this has an

8         implied five-year warranty.

9              MR. BASSIL:  That's something we will have

10         to clarify, I think, in our contract a little

11         more.  Yes, sir?

12              MR. TOMLEY:  David Tomley with KZF.  Joe,

13         could you please repeat the other half of that

14         performance criteria?

15              MR. SMITHSON:  Sure, .15 inches or less in

16         the last year of the five-year monitoring

17         period.  So over five years, total deflection

18         has to be 1.5 inches or less over the five-year

19         period and .15 inches in the last year.

20              MR. TOMLEY:  Okay.  Thank you.

21              MR. BASSIL:  Yes, sir?

22              MR. RAMSEY:  Chris Ramsey with AMEC Earth

23         & Environmental.  With the movement criteria

24         that you've said, and you're basing the award

25         on just dollars, how do you ensure that you're

0016

1         going to get a best value award out of this

2         just awarding it on dollars?

3              MR. BASSIL:  By getting the low bid and

4         having 1.5 inches or less of movement over a

5         five-year period.

6              MR. RAMSEY:  Okay.

7              MR. OHL:  Kevin Ohl with Kokosing.  Kind

8         of a follow up to one of the other questions.

9         You say regrading is a possible solution, but

10         if the contractor chooses not to use regrading

11         as a primary solution, you still want the

12         actual scarred area regraded?

13              MR. SMITHSON:  Yes, regardless of the

14         repair we want this -- the embankment from the

15         275 level down to this lower bench level, that

16         needs to be repaired and -- the slide scarf

17         needs to be repaired regardless of what the

18         final solution is.

19              MR. OHL:  Okay.  And you said you're going

20         to clarify the bond or insurance issues that

21         may be required to carry out the five-year

22         warranty?

23              MR. BASSIL:  That's correct, we will

24         have to look at that to provide clarification

25         as to how we're going to ensure that that

0017

1         five-year period and the movement is complied

2         with.

3              MR. OHL:  As far as the existing soil

4         conditions and some of the issues we've run

5         into on other design/build contracts, would the

6         department consider giving a minimum soil

7         parameter that we should design our

8         preliminary -- or bid and design to being that

9         you probably have a dozen contractors in here

10         and if there's not enough soil information to

11         actually come up with a drill shaft method or a

12         tie-back method or whatever you want to do, you

13         guys probably don't want 12 guys going out

14         there and doing soil borings between now and

15         January 14th.

16              MR. SMITHSON:  We've drilled a lot of

17         borings at this site for a pretty small area.

18         What we're going to rely on is the contractors

19         and their design/build team to interpret the

20         existing boring information.

21              MR. OHL:  So we can prepare our bid

22         based on what we've been given and if we feel

23         that additional borings are warranted after

24         the fact, we can go out there and take some

25         additional borings after the award and if

0018

1         the soil conditions aren't representative

2         at that time of what we've been given in the

3         bid, we'll be given a possible change in

4         condition?

5              MR. BASSIL:  It's a possibility, yeah.

6         Any other questions?

7              MR. KLOENNE:  I'm Andy Kloenne with Ford

8         Development.  So any remedial that has to be

9         done is the contractor's expense, right?  If it

10         doesn't move at all for the first four years

11         and it moves over .15, it's up to us to come

12         back with another design and fix it at our own

13         cost?

14              MR. BASSIL:  That's the way it's

15         structured right now.

16              Sign-in sheets, where are we?

17              MS. SHULER:  Danette Shuler.  I've got

18         one.  I'm waiting for the other one.

19              MR. BASSIL:  Okay.  You guys are going to

20         have to ask about two or three more questions

21         until the sign-in sheet -- if there are no

22         other questions, I guess we can conclude the

23         meeting.

24              What we're going to do, I would ask that

25         the individuals that haven't signed the sign-in

0019

1         sheet, you have to sign it and we'll make

2         copies and I'll have them right here for you to

3         pick up.  So if you would hang around for a

4         couple of minutes, we'll have them available.

5         Thanks for coming.

6

7

8                           - - -

9            PROCEEDINGS CONCLUDED AT 11:25 A.M.

10                           - - -

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

0020

1                   C E R T I F I C A T E

2               I, Kimberly L. Wilson, CSR, RPR, the

3   undersigned, a court reporter for Warren County,

4   Ohio, do hereby certify that at the time and place

5   stated herein, I recorded in stenotypy and thereafter

6   had transcribed into typewriting under my supervision

7   the foregoing pages, and that the foregoing is a

8   true, complete and accurate report of my said

9   stenotype notes.

10

11

12

13

14                      ________________________________

15                       S/Kimberly L. Wilson, CSR, RPR

16

17

18

19

20

21

22

23

24

25

Date    December 15, 2008 	ATTENDANCE LIST

PRE-BID MEETING  -  PROJECT NO. 3009(2009)

HAM-275-7.02   PID NO. 23302

Name	Title	Agency	E-Mail Address	Phone

Joe Bassil	DCE	ODOT - D8	joe.bassil@dot.state.oh.us	513.933.6693

Rick Anton	Utility Coordinator	ODOT - D8	rick.anton@dot.state.oh.us	513.933.6624

Greg Bray	Utility Technician	ODOT - D8	greg.bray@dot.state.oh.us	513.933.6626

George Hall	Claims Coordinator	ODOT - D8	george.hall@dot.state.oh.us	513.933.6521

Paul Odurah	Sr Geotech Engr	TesTech	odurah@testechinc.com	513.435.3200

Larry Koker	Consultant	Brayman Foundations	larkoke@woh.rr.com	937.667.1425

David Tomley	Associate	KZF Design	david.tomley@kzf.com	513.621.6211

Heinrich Zehetmaier	Proj Manager	KZF Design	heinrich.zehetmaier@kzf.com	513.621.6211

Josh Carter	Estimator 	Jurgensen	josh.carter@jrjnet.com	513.771.0820

Jim Crawford	State Proj Adm	Jurgensen	crawford@jrjnet.com	513.771.0820

Tom Graf	Proj Manager	Kokosing	tjg@kokosing.biz	614.679.8327

Jamal Nusairat	Geotech Engr	E L Robinson	jamal@elrobinson.com	614.586.0646

Kevin Ohl	Estimator	Kokosing	kao@kokosing.biz	614.228.1029

Joe Salzano	Construction Mgr	Sunesis	jsalzano@sunesiscc.com	513.326.6000

Sam Khorshidi	Director	Resource Int’l	samk@resourceinternational.com	614.823.4949

Nikhil Khedekar	Proj Manager	Resource Int’l	nikhilk@resourceinternational.com	614.823.4949

Stan Bean	Sr Proj Manager	Trucco Construction	stan.bean@truccoconstruction.com	614.778.9889

Terry Stonecipher	Proj Manager	Trucco Construction	terry.stonecipher@truccoconstruction.com	614.206.1650

Jack J. Hiller	VP	Stable Construction	jhiller@stableconstructioncompany.com	440.897.8997

Joseph Rikk	VP	Gannett Fleming	jrikk@gfnet.com	614.794.9424

Tim Blacklay	Supt	Burton Scot	timb@burtonscot.com	440.478.4803

Joe Smithson	Geotechnical Engr	ODOT - D8	joe.smithson@dot.state.oh.us	513.933.6707

Chris Shewmaker 	Proj Manager	Richard Goettle Inc	cshewmaker@goettle.com	513.825.8100

Larry Rayburn	Chairman	Richard Goettle Inc	lrayburn@goettle.com	513.825.8100

Thomas Monaco	Proj Engineer	Gannett Fleming	tmonaco@gfnet.com	330.668.8800

Andy Kloenne	Proj Engineer	Ford Development	akloenne@forddevelopment.com	513.772.1521

Dennis Brodbeck	VP	Scherzinger Drilling	dennis@scherzingerdrilling.com	513.738.2000

Arthur T. Sturbaum	PE	Thelen Associates	asturbaum@thelenassoc.com	513.825.4350

Chris Ramsey	PE	AMEC Earth & Env	chris.ramsey@amec.com	615.333.0630

Tim Eich	Project Engineer	ODOT - D8	tim.eich@dot.state.oh.us	513.948.8028

Dennis Stemler	Resident Engineer	ODOT - D8	dennis.stemler@dot.state.oh.us	513.933.6127

Walter Bernau	WZTM	ODOT - D8	walter.bernau@dot.state.oh.us	513.933.6518

Stefan Spinosa	Acting Prod Adm	ODOT - D8	stefan.spinosa@dot.state.oh.us	513.933.6639

Katie DeStefano	Environmental  Spec	ODOT - D8	katie.destefano@dot.state.oh.us	513.933.6583

Sharon Smigielski	PIO	ODOT - D8	sharon.smigielski@dot.state.oh.us	513.933.6511

Danette Shuler	EEOCC	ODOT - D8	danette.shuler@dot.state.oh.us	513.933.6530