Proposal Submitted to:

OHIO DEPARTMENT OF TRANSPORTATION

OFFICE OF STRUCTURAL ENGINEERING

Submitted by:

THE OHIO LTAP CENTER

at

THE OHIO STATE UNIVERSTIY

Submitted:  April 25, 2000

Revised:  August 9, 2000

PROPOSAL TABLE of CONTENTS

# Section 1	Letter of Transmittal

Section 2	Consultant Team Qualifications

Section 3	Consultant Team Organizational Chart

Section 4	Proposed Work Plan

# Section 5	Proposed Methods and Budget

Section 6	Summary of Proposed Budget

Appendix A	Consultant Team Vitae & Project Experience

Appendix B	Example Work Outline for a Bridge Component

Appendix C	Supplemental Notes on Bridge Maintenance Issue

Proposal for Ohio Bridge Maintenance Manual Project

Submitted to ODOT by LTAP / OSU Consultant Team

Revised:  August 9, 2000

Mr. Brad Fagrell, P.E., Administrator

Office of Structural Engineering

Ohio Department of Transportation

P.O. Box 899

Columbus, OH 43216-0899

Re: Revised Proposal for Bridge Maintenance Manual

Dear Mr. Fagrell:

Attached are 12 copies of LTAP’s revised proposal for the Department’s Bridge Maintenance Manual.  The changes in the scope of services and resulting changes in the proposed project budget are based upon our meeting with the Department on August 3, 2000.

The following changes in task and personnel assignments, project responsibilities, and project costs are proposed:

- The role of the vendor/consultant, TriAd, has been eliminated

- It is proposed that ODOT will provide needed video footage and produce training Compact Discs and distribute them.

- LTAP will be responsible for development of interactive training program based on the content of the Bridge Maintenance Manual.

- The utilization of the Bridge Design Engineer has been reduced to review and critique of Part 1, the development of contract maintenance costs and procedures, and participation in a limited number of meetings of the Maintenance Manual team.

- The work effort shown under Item 11 in Section 5, has been deferred from this scope of services.  Therefore, the integration of the county/district inspection and inventory procedures in the training program will be included in the project only upon the authority of ODOT following the determination of need by the Bridge Maintenance Manual team.

- A new budget is enclosed in Section 6 reflecting the above proposed changes.

LTAP would like permission to include a presentation of the first portion of the Maintenance Manual at one of our workshops.  It would be presented in the context of  an LTAP Bridge Maintenance workshop without cost to ODOT or the project.  The workshop would be structured to obtain a critique from the participants and additional peer review of the contents.

Please direct questions regarding contractual issues between ODOT and OSU to:

Richard D. Fortner, Associate Director

Engineering Experiment Station, Ohio State University Research Foundation

142 Hitchcock Hall, 2070 Neil Ave.

Columbus, Ohio  43210

(614) 292-4903

E-mail:  fortner.1@osu.edu

The Director of the Ohio LTAP Center, Dr. Osama Abdulshafi, will respond to the Department’s questions regarding the contents of this proposal.  Dr. Abdulshafi can be reached at:

The Ohio State University

470 Hitchcock Hall, 2070 Neil Ave.

Columbus, OH 43210-1275

(614) 292-7556   Fax: 614-292-0449

E-mail: abdulshafi.1@osu.edu

Thank you for the opportunity to refine the scope of services for this project.

Respectfully yours,

Richard D. Fortner

Associate Director

Engineering Experiment Station

SECTION 2

CONSULTANT TEAM

QUALIFICATIONS

CONSULTANT TEAM QUALIFICATIONS

The Ohio Local Technical Assistance Program (LTAP) Center has assembled a team of professional engineers highly experienced in the inspection, evaluation, repair and maintenance of various types of bridges and culverts as the nucleus of the Consultant Team.  Four members of the team, currently affiliated with LTAP, are part-time employees of the Center and therefore have time to commit to a project of this magnitude.

Expertise in bridge maintenance, repair and inspection programs in Ohio is provided by five of the team members.  One member employed directly by the Center will function as a consultant. This individual is a recently retired bridge engineer with experience in the maintenance and repair of the full range of Ohio bridges. A second professional engineer has been involved with all aspects of bridge engineering since 1950; especially the repair and rehabilitation of existing bridges and is currently employed by Richland Engineering, Limited. An LTAP staff member has been involved with bridge deck evaluations including life cycle costing and a second staff member has administered bridge programs as a public official and transportation consultant for more than 30 years. The fifth team member has over 28 years of experience in the transportation field working with industry, different levels of government, and academia.

Additionally, several LTAP team members have experience in literature searches and data collection, the evaluation and interpretation of data, preparation of informational web pages, training employees of local transportation agencies and preparation of reports and training materials.

Another member of the team, the Computer Research Specialist, will provide expertise in the presentation and assemblage of the training material and recommended maintenance practices in a user-friendly bridge maintenance manual as the project develops.  It is proposed that a corresponding team of media developers within ODOT will work with the Computer Research Specialist in developing applicable video training clips for inclusion into the CD/Web based maintenance manual.  The Computer Research Specialist will have the responsibility of producing the maintenance manual in a suitable format for a web site and distributable CD format with the self-instruction feature for use by ODOT employees.  The Computer Research Specialist will assist a corresponding ODOT team in recommending training procedures to assure the effective utilization of the Ohio Bridge Maintenance Manual at the county and district level within the department. The Computer Research Specialist will also prepare the drafts for review and beta testing before producing the final products in cooperation with the ODOT media development team.  After beta testing is complete and the bridge maintenance manual has been released to production, ODOT will produce and distribute the manual on CD.

The following six (6) subsections provide a summary statement of the experience of each member of the LTAP team as it relates to the Department’s minimum requirements for this project.  The vita for each team member and their representative project involvement is located in Appendix A.

2.1	Experience with bridge maintenance methods

| M. Fitch | is experienced in evaluating concrete deck overlay performance. |
| --- | --- |
| J. Barnhart | has 29 years experience with ODOT bridges as Assistant District Bridge Engineer, District Bridge Engineer and Structure Maintenance and Inspection Engineer (18 yr.), a position that was responsible for overseeing the inspection and maintenance of approximately 15,000 ODOT bridges. |
| D. Timmer | developed a Repair/Maintenance Manual for the Cuyahoga County Engineer in the early 1990’s. The project included evaluating all of the 200 county bridges, determining the repair & maintenance needs for each. He also developed and conducted. |
| D. Weir | hands-on concrete repair classes for 100 of the County’s maintenance employees. has 25 years of experience in the management of roadway and bridge maintenance, design and construction programs on a county level (Ashtabula County-over 1000 structures) and on a statewide level with ODOT. |

2.2	Life Cycle cost evaluation expertise

| M. Fitch | has experience in engineering research relating to service life estimation for concrete bridge components and evaluation of concrete overlay performance. He has co-authored three publications on his research performed on these projects. |
| --- | --- |
| J. Barnhart | developed many maintenance and repair strategies and specifications for Ohio structures. He monitored many of the repair techniques to determine their useful life and life cycle costs. |
| D. Timmer | utilized life cycle costs to determine whether certain historic bridges should be repaired, rehabilitated, replicated or replaced. |

2.3	Bridge design and construction experience

| J. Barnhart | served as construction inspector for ODOT on bridges in Tiffin, Fremont and 20 interstate bridges in Bowling Green. As Assistant District Bridge Engineer, he designed approximately 30 bridge replacements and rehabilitations in District 9. |
| --- | --- |
| D. Timmer | headed the Structural Section of Richland Engineering, Limited for 20 years during which they prepared plans and specifications for the replacement or repair of more than 200 bridges for the State, cities and counties of Ohio. |
| D. Weir | 8 years administering all ODOT programs, including design & construction for more than 5800 projects totaling $2.37 billion in new construction and contract maintenance. 13 years as project manager for consulting engineers involved with bridge design and bridge inspection, evaluation and rehabilitation design. |

2.4	Bridge inspection experience

| M. Fitch | has visually inspected more than 100 bridge decks in Ohio and inspected decks, substructures and superstructures of bridges in five (5) other states. His experience also includes condition assessments of concrete structures. |
| --- | --- |
| J. Barnhart | developed the Bridge Inspection Manual for Ohio and a corresponding curriculum for a Bridge Inspection School. He has instructed more than 2400 inspectors, design consultants and county and city bridge engineers. |
| D. Timmer | has performed more than 500 bridge inspections and prepared condition reports for structures ranging from a 20-foot beam bridge to the 1500-ft. Main Ave. bridge in Cleveland. |
| D. Weir | 8 years experience as project manager with consulting engineers which included in-depth inspection of 5 major Ohio structures and 25 other smaller bridges. Performed some fieldwork, but no free climbing. Reviewed, edited and presented inspection reports. Established a bridge inventory system and an annual bridge inspection program in Ashtabula County prior to the state and federally mandated inspection programs. |

2.5	Manual development expertise

| M. Fitch | has developed training materials for a number of LTAP’s Workshops and Circuit Rider classes. |
| --- | --- |
| J. Barnhart | has developed the Ohio Bridge Inspection Manual and training materials for Ohio‘s Bridge Inspection School as well as the LTAP Bridge Maintenance workshop. |
| D. Timmer | prepared a bridge Repair/Maintenance Manual for the Cuyahoga County Engineer in 1995 and has presented papers at bridge management seminars in Ohio and West Virginia. |
| D. Weir | Experience is limited to administrative oversight and some review of reports, however he has four years experience in training local governmental agencies in the use of manuals such as the OMUTCD |

2.6	Experience in developing Web-based/Disk-based applications

| J. Barnhart | has developed a disk-based Power Point presentation, including photographs and text, for training personnel in concrete field-testing. |
| --- | --- |
| T. Antrim | has been programming in Microsoft Visual Basic for 9 years and currently is the Webmaster for the Ohio LTAP center’s website and is the Center’s Systems Manager. He authored the two-tier management application for the Center & its website. He has more than 6 years experience with Windows and Macintosh system hardware, software and networking. From exiting training materials, he posted a 14-page tutorial on work zone flagging on the Center’s website. |

Summary Table For Key Staff Experience

| Key Staff Member | Experience with bridge maintenance methods | Lifecycle cost evaluation expertise | Bridge design and construction experience | Bridge inspection experience | Manual development expertise | Experience in Developing Web based/Disk based Applications |
| --- | --- | --- | --- | --- | --- | --- |
| Osama Abdulshafi | *** | **** | *** | *** | *** | ** |
| Mike Fitch | *** | **** | ** | *** | ** |  |
| David Weir | *** | *** | *** | *** | *** |  |
| James Banhart | **** | *** | *** | **** | ** | ** |
| Tate Antrim |  |  |  |  | **** | **** |
| Donald Timmer | **** | *** | **** | *** | ** |  |

SECTION 3

# CONSULTANT TEAM

ORGANIZATIONAL CHART

CONSULTANT TEAM ORGANIZATIONAL CHART

Possible ODOT Team Representation

| Project Manager, CO Bridge Engineer, C.O. - Specialist in Maintenance Bridge Engineer, C.O. - Specialist in Rehab Design Urban District - Bridge Maintenance experience Rural District - Manager of Maint. or Br. Engr County Manager, with engineering background | County Manager, Rural, non-engineering background County Manager, Urban, non-engineering background Data/Computer Service Rep. FHWA Bridge Engineer (ODOT’s option) |
| --- | --- |

SECTION 4

PROPOSED WORK PLAN

PROPOSED WORK PLAN

Task 1

Task 1 is expected to take 3 months.  All other tasks will be started at 2 months or directly following he completion of this task (reference the updated gantt chart on page 8).  This addendum is based on comments that proceeded from a meeting with ODOT on August 23, 2000 concerning this phase of the project.  Initially, preventive maintenance procedures were to be assembled while performing the other tasks, however, ODOT gave direction to concentrate on preventive maintenance procedures first.

Task 2

Following the Notice to Proceed from the Department, the Project Managers from LTAP and ODOT will meet to establish the structure and membership of the Bridge Maintenance Manual (BMM) team. Other refinements to the consultant’s proposed work plan, such as individual responsibilities, meeting schedules, etc. will be discussed and revised as needed.

The consultant will establish a communication database for all members of the BMM team and provide notice of an organizational meeting.  The consultant and ODOT will each present a project briefing, and then LTAP will lead a general discussion and answer question about the project.

Each team member having information pertinent to the project will be instructed to bring an outline inventory of their photos, costing records, data bases, list of literature & research documents with titles applicable to the BMM.  All team members are to bring their inventory on 8 ½ x 11 papers with sufficient copies (pre-punched) for every team member.  The consultant is to provide a 3-ring project binder. The involvement of each team member will be outlined and meeting schedules will be discussed.

Task 3

The consultant will summarize all inventories & identify usable sources for project information and summarize the discussion, comments and decisions of the meeting.

The consultant will initiate requests for information from all reliable sources and its bridge engineers will initiate the development of an outline for the proposed contents of the training segment and the maintenance strategies for the Manual.

The consultant will assemble the collected information and evaluate its relevance to the proposed contents of the Bridge Maintenance Manual. Because of the long established use of certain bridge materials in Ohio, the manuals will use Ohio nomenclature while some of the primary information sources will include:

    - ODOT Bridge Inspection Manual

    - ODOT Bridge Inventory and Appraisal Coding Guide

    - FHWA Bridge Inspector’s Training Manual/1990

    - FHWA Recording and Coding Guide for Structure Inventory and Appraisal of the Nation’s Bridges

    - FHWA Bridge Maintenance Manual

The consultant will develop a presentation for the team that compares the collected information with the proposed content of the BMM. Areas needing additional investigation for information or data will be identified.  Team members will identify possible sources for the additional information before the consultant initiates a search for the needed information. Comments from the team members will be noted along with the discussion of what is needed to close any gap between the proposed manual contents and the information available.

Task 4

LTAP will initiate additional information searches at this point.   It will revisit any of the original sources for more detail and the consultant will review any information received on its first inquiry that had been disregarded as a result of the original review.

LTAP will initiate the development of descriptions for:

    - Each of the six (6) bridge types and four (4) culvert style bridges requested

    - Each of the components typical to each bridge type

    - The function of each component, relating its structural importance in non-technical language

    - Material properties, when critical to the function of a component, i.e. tensile vs. compressive strength of concrete

    - Variations of component types, i.e. stub, integral, etc. type abutments

    - Deterioration types and causes

    - Types of damage

    - Condition ratings of components

Task 5

The consultant will review their personal files and ODOT’s for photographs and slides to match available pictures to those needed to effectively illustrate the components and conditions described above.  Photographs needed to complete the illustration of the training section of the BMM will be listed and examples will be solicited (The consultant anticipates taking a number of pictures themselves, because experience shows that “picture takers” do not always understand what the photograph is to detail).

Additional photos to further illustrate the recommended maintenance and repair methods will be identified after the development of specific recommendations so pictures can be taken during travel for interview visits.

Task 6

The consultant proposes to include 20-30 field visits to selected ODOT Districts and Counties to interview bridge maintenance personnel.  The interviews will supplement unit cost and service life data obtained in the literature search. They will also be used to verify actual field procedure, crew sizes, materials, etc. associated with various bridge maintenance practices.

Interview visits would include photographing local bridges, which have received or are about to receive maintenance or repair work.  Pictures that demonstrate some maintenance practices and the different condition levels of bridge components will be needed to supplement existing photographs.

Task 7

The consultant will prepare the first draft of the Manual.  It is proposed to concentrate on the training elements of the manual.  This would include descriptions and illustrations of bridge types, bridge components and types of deterioration.  This draft would include text, pictures and illustrations in both hard copy and website formats.

The consultant will present a review of the first draft to the team for discussion and comment.  The ODOT team members will have thirty (30) days in which to individually review, edit and evaluate this portion of the BMM against a set of written criteria.  The Project Managers will develop the written criteria.

Following the 30-day review period, the consultant will evaluate the comments for incorporation into the manual.  Revisions will be incorporated into the first draft based on the team commentary.

The project managers will resolve any conflicts or concerns.  These two representatives of the client/consultant team will be responsible for the resolution of key issues, with the use of a four (4) person “Editorial Board” to resolve language, content, and illustrative discrepancies throughout the project life.

Task 8

The consultant proposes that the team present the revised first draft to a greatly expanded group of ODOT county managers and district personnel as a Beta test of the proposed manual.  This presentation would serve a dual purpose.  It would not only provide a broad-base evaluation of the contents and presentation of bridge material, but also would provide a first level of education about bridges.

The review criteria would again be utilized by ODOT personnel to critique the BMM. The consultant would incorporate needed revisions into the Manual and web site.

This suggestion is offered by the consultant for consideration by the Department as an alternative to the tasks as described in the RFP.  If no substantial increase in the understanding of bridges can be provided to local managers at least a year earlier than the projected end of the project, the consultant will proceed with the task sequence in the RFP.

The consultant proposes to include a presentation of the revised draft as part of an LTAP workshop on bridge maintenance.  This would be provided without cost to ODOT or the project and would be structured to provide additional peer review for the manual.  A CD would not be produced by ODOT at the first draft level, because the consultant purposes to develop the maintenance practices and unit costs in the second year of the project.

Task 9

If the consultant’s alternate plan is adopted, the consultant will complete the first draft of the second portion of the manual which includes preventative maintenance practices, repair practices, develop the unit costs and provide information for making maintenance management decisions on bridges.

The consultant will review the first draft of the second part with the team.  The ODOT team will have 30 days to comment and critique the material.  The revision/critique process will be completed using the same process, as previously outlined, except the second review would be conducted using a group larger than the team but not expanded to the size used for the first part of the project.

The consultant will distribute the final draft of the Ohio Bridge Maintenance Manual thirty (30) days before a final review meeting of the full team with final revisions confirmed through the editorial committee.  Upon final approval by the Ohio Department of Transportation, the department will produce and distribute the CDs. LTAP will develop and deploy the final BMM website to a specified location.

Task 10

The consultant team will establish recommendations for three methods of training, including estimated costs, and present these recommendations to the committee.  The recommendations will be developed based on prior discussions with the full team. The training recommendations will be directed toward producing the best utilization of the training and management tool provided in the manual.

Task 11

The consultant team will prepare and submit a draft and final report per ODOT Research and Development manual.

Proposed Monthly Time Schedule

SECTION 5

# PROPOSED METHODS

AND APPROACH

PROPOSED METHODS AND APPROACH

The Consultant acknowledges and agrees to the proposed work and deliverables identified under Tasks 1-10 in the Department’s RFP.  We also agree that in order to develop an effective Bridge Maintenance Manual that can both train and serve as an asset management tool to a diverse workforce throughout ODOT, adjustments in the scope and elements within some tasks may be made during the development of this Manual.

The approach to bridge maintenance is increasingly influenced by emerging management systems. Other trends that probably will influence future developments and practices in this field include increased attention to life-cycle cost analyses and the incorporation of user costs into maintenance decisions.

Based on conversations with ODOT staff, it is our understanding that a straightforward computation of life cycle cost data is sought in this project.  Accordingly, we propose to identify reasonable estimates of the current unit cost for each bridge component treatment item (such as dollars per square foot for overlay), and the expected treatment service life in years.  The simple computation of life cycle cost would be the estimated unit cost divided by service life = estimated treatment unit cost per year.  If ODOT decides that a more detailed approach to life cycle costing is warranted, we could modify this proposal to account for analysis by initial cost and annual cost over time, normalized to present-day dollars.  Depending on the level of life cycle cost analysis, an expert in this subject could be added to the project team on a consultant basis.

Regardless of the approach taken, it is understood that life cycle cost analysis is an inexact endeavor.  The expected service life of a given treatment is difficult to quantify, and can vary widely from bridge to bridge depending on the quality of the original construction and materials, quality of treatment application, and the environmental and traffic / loading distress that the treatment must endure.  In addition, treatment materials and products (overlay concretes, patch materials, epoxies, surface sealers, etc.) can vary widely in durability from different sources.  The estimated unit cost, service life, and life cycle cost data to be provided in this project would therefore be preliminary estimates that ODOT can revise and modify as needed over time.

The research team is planning to:

- Make certain that a uniform procedure is established that communicates maintenance needs identified during the inspection process on a bridge-by-bridge basis.

- Establish a calendar or some other cycle for each maintenance task.

- Identify additional cost data needed & how to collect it.

- Establish a procedure in the program to collect baseline data for any new maintenance procedures or product introduced by ODOT, so a realistic life cycle cost can be developed for adjusting the unit prices used in determining cost-effective maintenance procedures.

- Create a reporting system for the Manual that documents the maintenance work performed and the associated cost, thereby establishing current costs for unit prices used in the preparation of the Manual.  A summary report of maintenance work performed annually would provide a cost-effective way to perform a Quality Assurance check on the maintenance level provided to ODOT’s bridges.

- Incorporate in this Manual current ODOT procedures for inspection used by County personnel to check the larger culverts that do not fall under the statutory inspection requirements, i.e., structures with less than 10-ft. spans.

- The Manual will contain units of costs where data is available; it will identify key maintenance procedures that need tracking.  This phase does not include field or lab work to identify useful life or life cycle costs of any product or materials.

- In addition to the explanation of maintenance practices, procedures, and unit costs, we propose to provide short written explanations in the instructional material, which will pass along the accumulated knowledge of the Team about the effect of variables upon the useful life and the established unit costs.  (These explanations would be a way for personnel unfamiliar with bridges to add judgment to their maintenance selection process.)

- Provide an executive summary and a Power Point presentation about the Bridge Maintenance Manual for mid to upper management to assure recognition and support for the quality maintenance of ODOT structures.

- Make certain the Department’s five (5) year plan alerts the County Manager to the programming of a capital improvement project involving the rehabilitation or replacement of a bridge, so non-essential maintenance work can be deferred.

- Identify and describe equipment, materials, and special employee skills needed to perform each of the identified bridge maintenance tasks.

- Identify, in the future, any large structure that is suitable for the application of the suggested force account maintenance practices within the jurisdiction.

- Work in conjunction with ODOT to agree on  a “unit” to be priced and a unit price where no literature source is available.

- DEFERRED:  Integrate county/district inspection & inventory procedures.  Activity on this item will be deferred indefinitely.  The need, scope, and budget for this task will be determined at a later date stage in the development of the bridge maintenance manual.

SECTION 6

Summary of

Proposed Budget

APPENDIX A

Staff Vitae

&

Project Experience

Dr. Osama Abdulshafi

Director, The Ohio Local Technical Assistance Program

Visiting Associate Professor

The Ohio State University

e-mail:  abdulshafi.1@osu.edu

Tel.: (614) 292-7556

# EDUCATION:

Ph.D., Civil Engineering - The Ohio State University; Columbus, Ohio - 1983.

MS, Civil Engineering - The Ohio State University; Columbus, Ohio - 1981.

BS, Civil Engineering - Cairo University; Cairo Egypt - 1972.

### PROFESSIONAL ORGANIZATIONS MEMBERSHIP:

Transportation Research Board

Engineers Club Of Columbus

American Consulting Engineers Council

American Society of Highway Engineers

American Concrete Institute

American Society for Civil Engineers

Who’s Who Worldwide

The Ohio Academy of Science, Second Century Founding Member

American Public Work Association

Ohio Township Association

Ohio Municipal League

Street Maintenance & Sanitation Officials Of Ohio

Flexible Pavement Inc., of Ohio.

### PROFESSIONAL COMMITTEE MEMBERSHIPS:

Ohio Metrication Committee

FPI Education Committee

OTEC Planning Committee

ODPS Safety Management System Committee  Ohio Committee on Pavement Management System for Local Governments

Planning Committee for the National Conference on Technology Transfer

Planning Committee for Ohio Paving Conference

Planning Committee for International Technology Transfer

TRB Committee on Technology Transfer

Ohio SuperPave Evaluation Team

Peer reviewer for papers submitted for the 4th   International Conference on Managing Pavements National Committee on Strategic Planning For LTAP

LTAP National Committee on benchmarking for Best Practices

###### Major Scientific Achievements:

Developed procedure to apply Time Dependent Fracture Mechanics (C*- Integral) in pavement technology.

Developed Models using Non-linear Visco-elastic models to evaluate rutting in pavements.

Developed procedure to evaluate the durability of HMA and RAP mixes using Energy Principles.

Introduced the Overall Volumetric Gradation Concept and the 1/3 Power Curves for selecting gradation bands used for large aggregates base and intermediate Courses.

Developed Pavement Management Software.

# GRADUATE STUDENTS EXAMINATION COMMITEE:

Bethanie Lynn Roy	MS degree	1994

Brett A. Dreger	MS degree	1995

Chia-Yi Chen	MS degree	1995

Xi-You Chen	MS degree	1996

Andrew C. Casto	MS degree	1996

Likhasit Kittisatra	MS degree	1997

# COURSES TAUGHT:

CE 451  	Civil Engineering Materials

CE 552  	Construction Materials

CE 693  	Individual Studies

CE 753 	Pavement Design and Materials

CE 754 	Mechanical Properties of Engineering Materials

CE 852 	Advanced Civil Engineering Materials

CE 856 	Viscoelasticity

## Supplemental activities:

Advising:       Student advisor for Asphalt Mix Interuniversity Competition

### Court appearances and Expert witness activities:

KDOT I-670 Bridge.

KDOT I-20 Portland Cement Concrete roadway.

North Africa prestressed pressurized concrete pipeline.

Dr. Jack Boyle wife’s murder case, Mansfield, Ohio.

Mansion Condominium case, Upper Arlington, Ohio.

Arson case, Greenup, Kentucky.

Angel ranch Farm case, Lancaster, Ohio.

Weirton-Steubenville Bridge, Weirton, W.Va.

Johnstown subdivision case, Johnstown, Pa.

Lowe’s case, Lancaster, Ohio.

Several appearances for small cases.

### Workshops and Seminars:

| OT2C | Pavement Management for Local Governments |
| --- | --- |
| OT2C | Understanding SUPERPAVE |
| OT2C | Preventive Maintenance Treatments For Pavements |
| OT2C | Cold and Hot Mix Asphalt Recycling |
| FHWA DP-75 | Field Management of Concrete Mixes |
| Kuwait Institute of Applied Engineering | Testing and Inspection of construction materials, 1979 |
| CTL Eng. Inc. | Existing Structural Evaluation seminar, 1985 |
| ODNR, AML | Construction Materials Training seminar, 1986 |
| FHWA Expert Task Group Washington D.C. | Concrete For The Future, 1987 |
| SHRP | Rheology seminar at Penn. State University, Pennsylvania, 1990 |
| SHRP | Summer Workshop in Denver, Colorado, 1990 |

Published papers in refereed journals:

- Field and Lab. Evaluation of Silica Fume Modified Concrete Bridge Deck Overlays in Ohio, Transportation Research Board (TRB), Record No. 1610 Concrete in Construction, 1998.

- Performance of Flexible and Rigid Pavements in Ohio, Transportation Research Board (TRB), Record No. 1536 Pavement Design, Management, and Performance1996.

- Effect of Aggregate on Asphalt Mixture Cracking Using Time-Dependent Fracture Mechanics Approach, Effects of Aggregate and Mineral Fillers on Asphalt Mixture Performance, ASTM STP1147, Richard C. Meininger, American Society for Testing and Materials; Philadelphia 1992.

- Laboratory optimization of asphalt concrete intermediate course mixes to improve flexible pavement performance, Transportation Research Board (TRB), 1999.

Professional Experience:

## 28 YEARS Total Experience

## 2 Years as a contractor

## 8 Years with state government

## 1 Year working with FHWA

### 10 Years as a consultant

### 7 Years with academic institution

# Partial List of Reports and Publications:

| Field and Lab. Evaluation of Silica Fume Modified Bridge Deck Overlay | Transportation Research Board (TRB) | 1999 |
| --- | --- | --- |
| Evaluation of benefits of adding waste Fiberglass roofing shingles to Hot Asphalt | Ohio Department Of Transportation (ODOT) | 1997 |
| Performance of Flexible and Rigid Pavements in Ohio |  | Transportation Research Board (TRB) (TRB), Record No. 1536 Pavement Design, Management, and Performance | 1996 |
| Premature Failure of Latex Modified Concrete Bridge Deck Overlays in Ohio Final Report | Ohio Department Of Transportation (ODOT) | 1990 |
| Testing Procedures for Drive Posts Final Report |  | Ohio Department Of Transportation (ODOT) | 1990 |
| Restoration and Repair of IBM Corporation Garage Columbus, Ohio | IBM | 1988 |
| Concrete Bridge Deck Evaluation, I-670 Bridge, Wyandotte County |  | Kansas Department of Transportation | 1989 |
| Evaluation of Union County Roads Union County, Ohio | Union County | 1989 |
| Pavement Evaluation of Wright Patterson Air Force Base Springfield, Ohio | Wright Patterson Air Force Base | 1990 |
| Experimental Design and Data Analysis | A Paper presented to Strategic Highway Research Program Expert Task Group, Denver, Colorado | 1990 |
| Innovative Techniques to Distinguish Performance of Asphalt-Aggregate Interaction and Mixtures | Strategic Highway Research Program (SHRP) |  | 1991 |
| Effect of Aggregate on Asphalt Mixture Cracking Using Time-Dependent Fracture Mechanics Approach | Effects of Aggregate and Mineral Fillers on Asphalt Mixture Performance, ASTM STP1147, Richard C. Meininger, Ed., American Society for Testing and Materials; Philadelphia | 1992 |
| Large Stone Aggregate Base for Use in Ohio in Lieu of ODOT Item 301 | ODOT |  | 1993 |
| Reliability of AASHTO Design Equations for Predicting Performance of Flexible and Rigid pavement in Ohio | FHWA/OH-95/1447(0) | 1995 |
| Large Aggregate Asphalt Concrete Intermediate Course Mixes for Use in Ohio | FHWA/OH-96/011 | 1996 |
| Durability Characteristics of Precast Concrete Box Culverts | FHWA/OH-95/14543(0) | 1995 |
| Field and Laboratory Evaluation of Silica-Fume Modified Bridge Deck Overlays | FHWA/OH-95/14508(0) | 1995 |
| Ohio Safety Management System, Inventory Survey | ODPS GR-1 1793.0 | 1995 |
| Durability of Recycled Asphalt Concrete Surface Mixes | FHWA/OH-97/003 | 1997 |
| Evaluation of Findlay Airport | Marathon Oil Company, Findlay, Ohio | 1985 |
| Evaluation and Improvement of GM-Fisher Body Pavements | Columbus, Ohio |  | 1987 |
| Evaluation of Madison County Roads | Madison County, Ohio | 1988 |
| Bridge Deck Condition Survey CR-57-0613 | Benatec Associates CTL 94-90026 | 1994 |
| Asphalt Cold Mix Evaluation | Etna Township CTL 95-90006 | 1995 |
| Pavement Evaluation of Hoover Road | Franklin County Engineer CTL 96-20275 | 1996 |
| Failure Evaluation of Swimming Pool | Hammond Law Office CTL 96-90001 | 1996 |
| Investigation of Concrete Driveways | Indiana Insurance Co. CTL 95-90011 | 1995 |
| Load Limit analysis for Asphalt Pavements | Madison County Engineer CTL 95-90001 | 1995 |
| Pavement analysis for Lodi Travel Center | Marathon Oil Company CTL 94-90024 | 1994 |
| Analysis and Repair of Concrete Swimming Pool | Ohio Wesleyan University CTL 94-90010 | 1994 |
| Wall Failure Investigation | Americare-Pomery CTL 90-5387 | 1990 |
| Evaluation Of ODOT Concrete Class C with Coal Ash | American Coal Ash Association CTL 90-5324 | 1990 |
| Roofing Failure Evaluation | Abrams & Weizg CTL 90-5191 | 1990 |
| Evaluation Of Pickaway Airport | Pickaway County CTL 96-5137 | 1996 |
| Pavement Evaluation OTC 77-96-02 and 03 | The Ohio Turnpike Commission CTL 96-20145 | 1996 |

| Retaining Wall Evaluation in Pennsylvania | Ashland Chemical | CTL 90-5439 | 1990 |
| --- | --- | --- | --- |
| Slope stability Evaluation | Capital Square Corporation | CTL 90-5337 | 1990 |
| Concrete Containment Evaluation and Analysis | Clark Processing Inc. | CTL 90-5325 | 1990 |
| Slab Failure analysis and investigation | Combiblock Corporation | CTL 90-5433 | 1990 |
| Exhibit Pavement | COSI | CTL 90-5320 | 1990 |
| Subgrade Evaluation | EMH&T | CTL 90-5283 | 1990 |
| Concrete Curb Evaluation | Engle Construction | CTL 90-5323 | 1990 |
| Road Evaluation | General Electric | CTL 90-5065 | 1990 |
| Admixture Modified Concrete | Gill Chemicals | CTL 90-5335 | 1990 |
| Pavement Evaluation | Grove City Industrial Park | CTL 90-5247 | 1990 |
| Failure Analysis and Investigation of Swimming Pool | Hardgrove & Plank | CTL 90-5366 | 1990 |
| Retaining Wall Analysis and Design | Hocking County Correction | CTL 90-5107 | 1990 |
| Settlements Investigation of Marion Star Building | Ishida Concrete | CTL 90-5397 | 1990 |
| Basement Floor Failure Investigation | Johnson & Jerry | CTL 90-5070 | 1990 |
| Retaining Wall Analysis and Design | Kirk Corporation | CTL 90-5056 | 1990 |
| Basement Wall Evaluation | Kirk Corporation | CTL 90-5193 | 1990 |
| Block Wall Failure Investigation | Kroger Company | CTL 90-5330 | 1990 |
| Pavement Failure Investigation of Huntley Road | Nucon Corporation | CTL 90-5258 | 1990 |
| Prototype Modeling and Testing for Landfill Stability using Waste Owens Corning Materials | Owens Corning Fiberglass | CTL 90-5057 | 1990 |
| Concrete Evaluation, Sweetwater | R.O.C. Concrete | CTL 90-5308 | 1990 |
| Swimming Pool & Facilities Evaluation | Redroof Inn | CTL 90-5066 | 1990 |
| Failure Investigation of Packing Facilities | Riverview Packing | CTL 90-5298 | 1990 |
| Patio Evaluation | Roderrick & Samuel | CTL 90-5371 | 1990 |
| Basement Leakage Evaluation | Rogers & Robert | CTL 90-5168 | 1990 |
| Foundation Evaluation | Seckel & Alexander | CTL 90-5078 | 1990 |
| Failure Investigation of Sidewalks | United Cement Contractors | CTL 90-5025 | 1990 |
| Pavement Evaluation & Design | Madison County Engineer | CTL 89-5304 | 1989 |
| Blast Damage Evaluation | Buckeye Union Insurance | CTL 89-5082 | 1989 |
| Concrete Sidewalk Evaluation | Capital Property Company | CTL 89-5272 | 1989 |
| Explosion Damage Evaluation | Capital City Products | CTL 89-5372 | 1989 |
| Parking Lot Evaluation | Carriage House of Columbus | CTL 89-5357 | 1989 |
| Evaluation of Watchtower | Construction Systems Inc. | CTL 89-5172 | 1989 |
| Pavement Failure Investigation | Due Diligence Ins. | CTL 89-5259 | 1989 |
| Slope Stability Analysis | ODNR | CTL 89-5263 | 1989 |
| Storm Water Damage | Eire Insurance | CTL 89-5234 | 1989 |
| Pavement Evaluation | John Foster & Assoc. | CTL 89-5071 | 1989 |
| Evaluation of concrete streets | Galier & Carlini | CTL 89-5326 | 1989 |
| Pavement Evaluation of New Towne Mall | Glincher Company | CTL 89-5214 | 1989 |
| Pavement Investigation of Indian Mound Mall | Glincher Company | CTL 89-5213 | 1989 |
| Roadway Material Evaluation | Hamilton, Kramer & Myers | CTL 89-5008 | 1989 |
| Wall Failure Evaluation | Kirk Corporation | CTL 89-5221 | 1989 |
| Pavement Failure Evaluation | Kroger Company | CTL 89-5308 | 1989 |
| Pavement Design and Evaluation | Marion East Center | CTL 89-5382 | 1989 |
| Tennis Court Evaluation | Ohio Wesleyn University | CTL 89-5251 | 1989 |
| Pavement Management System | OSU Physical Facility | CTL 89-5215 | 1989 |
| Pavement Failure Investigation | Real Property Management | CTL 89-5270 | 1989 |
| Slope Instability Evaluation | R. J. Solove | CTL 89-5175 | 1989 |
| Pavement Failure Investigation | VA Medical Center | CTL 89-5182 | 1989 |
| Embankment Evaluation | Webb Builders | CTL 89-5055 | 1989 |
| Pavement Evaluation | BancOne | CTL 88-5001 | 1988 |
| Wapakoneta Street Improvements | BBS LTD | CTL 88-5165 | 1988 |
| Light Towers Evaluation | City of Columbus | CTL 88-5124 | 1988 |
| I-670 Over Gradview Sludge Lagoon Analysis and Evaluation | City of Columbus | CTL 88-5059 | 1988 |
| Erosion Evaluation | Cugini & Capoccia | CTL 88-5105 | 1988 |
| Ceramic Tile Failure Investigation | Culp & Donald Realtor Co. | CTL 88-5011 | 1988 |
| Pavement Evaluation | Devry Institute of Technology | CTL 88-5066 | 1988 |
| Concrete Evaluation of the Circleville Plant | E. I. DuPont | CTL 88-5248 | 1988 |
| Structural Evaluation , Inland Products | Elford Inc. | CTL 88-5136 | 1988 |
| Pavement Evaluation of Hamilton and Broad Streets | EMH&T Inc. | CTL 88-5256 | 1988 |
| Landslide Evaluation in Cincinnati | Indiana Insurance Co. | CTL 88-5071 | 1988 |
| Pavement Investigation | Ishida Concrete | CTL 88-5212 | 1988 |
| Material Evaluation | Ruscilli Construction Company | CTL 88-5086 | 1988 |
| Maintenance and Repair of Rickenbacker Base Roads | URS Consultants | CTL 88-5164 | 1988 |
| Pavement Evaluation of Rich and McDowell streets | CMHA | CTL 87-5130 | 1987 |
| Foundation Instability Analysis | Coaxial Communication | CTL 87-5111 | 1987 |
| Structural Evaluation of Bridges at Belpre,Ohio | Columbus Engr. Consultants | CTL 87-5272 | 1987 |
| Pavement Thickness Evaluation | Gallery Builders | CTL 87-5268 | 1987 |
| Concrete Floor Analysis | Hamilton Lumber Co. | CTL 87-5231 | 1987 |
| Basement Leakage Evaluation | Health One | CTL 87-5236 | 1987 |
| Fill Evaluation of Pavement Area | Heritage House | CTL 87-5286 | 1987 |
| Structural Evaluation of IBM Building on Town Street | IBM Corporation | CTL 87-5251 | 1987 |
| Sand & Gravel Investigation | Kokosing Construction | CTL 87-5156 | 1987 |
| Structural Evaluation | Kroger Company | CTL 87-5224 | 1987 |
| Floor Tile Investigation | Meijers,Inc. | CTL 87-5215 | 1987 |
| Fire & Structure Evaluation | Natural Mutual Insurance Company | CTL 87-5191 | 1987 |
| Pavement Evaluation | G.B. Price Enterprises | CTL 87-5043 | 1987 |
| Pavement Evaluation | Real Property Management | CTL 87-5192 | 1987 |
| Pavement Failure | Republic Oil | CTL 87-5275 | 1987 |
| Evaluation of Existing Foundation | Riverside Hospitals | CTL 87-5112 | 1987 |
| Clay Pipe Evaluation | TASA | CTL 87-5018 | 1987 |
| Structural Wall Evaluation | Trinity United Presbytarian Church | CTL 87-5122 | 1987 |
| Corrosion Evaluation at Rickenbacker | Woolpert Consultant | CTL 87-5116 | 1987 |
| Concrete Floor Slab Scaling | Bill Crotty | CTL 86-5052 | 1986 |
| Foundation Evaluation | Cigna-INA/AETNA | CTL 86-5219 | 1986 |
| Machine Foundation | Ludlow Corporation | CTL 86-5222 | 1986 |
| Basement Evaluation | Ron Hibbard Realty | CTL 86-5164 | 1986 |
| Tile Investigation | Sawmill Athletic Club | CTL 86-5074 | 1986 |
| Concrete Evaluation of 5th Street | Setterlin | CTL 86-5003 | 1986 |
| Concrete Electrical Resistivity | Sloter Concrete | CTL 86-5011 | 1986 |
| Concrete Scaling | Southwestern Schools | CTL 86-5065 | 1986 |
| Mine Subsidence | Baker & Associates | CTL 85-5228 | 1985 |
| Basement Evaluation | Blair, Kunkel & Kaiser Company | CTL 85-5095 | 1985 |
| Coal Analysis | Compton Tolbert | CTL 85-5233 | 1985 |
| Foundation Evaluation | Enrique Vargas | CTL 85-5067 | 1985 |
| Protective Concrete | Franklin County Land | CTL 85-5203 | 1985 |
| Structural Damage | Gulf Insurance | CTL 85-5156 | 1985 |
| Basement Wall Investigation | HER Realtors | CTL 85-5061 | 1985 |
| Aircraft Hanger #5 | Holroyd & Meyers | CTL 85-5207 | 1985 |
| Basement Wall Evaluation | Insurance Company of North America | CTL 85-5045 | 1985 |
| Pavement Evaluation | Kal-Kan | CTL 85-5093 | 1985 |
| Mold Oven Foundation and walls Evaluation | Manville | CTL 85-5179 | 1985 |
| Landslide Investigation | Ohio University | CTL 85-5079 | 1986 |
| Parking Lot Evaluation | Olentangy Condominium Assoc. | CTL 85-5159 |  |
| Biggs Athletic Facility | Ohio State University | CTL 85-5084 | 1985 |
| Basement Evaluation | Pat Booten | CTL 85-5108 | 1985 |
| Concrete Dam and Driveway Evaluation | Penry Ready Mix Concrete | CTL 85-5064 | 1985 |
| Coal Storage Pile | Photogrammetric Services Inc. | CTL 85-5002 | 1985 |
| Blasting Failure | Prudential Insurance Company | CTL 85-5006 | 1985 |
| Cement Loading Tank Evaluation | Queen County Rail Construction | CTL 85-5224 | 1985 |
| Blasting Failure Investigation | State Farm Insurance | CTL 85-5183 | 1985 |
| Retaining Wall Failure | Underwriters Adj. Company | CTL 85-5198 | 1985 |
| Settlement Evaluation of Airway Building | Arshot Investment | CTL 84-5163 | 1984 |
| Fairfield County Bridges Evaluation | Benatec Assoc. Ltd. | CTL84-5140 | 1984 |
| Mansions Condos. Evaluation | Cincinnati Insurance | CTL 84-5152 | 1984 |
| Retaining wall condition survey and videotaping | City of Norwood | CTL 84-5070 | 1984 |
| Pavement Failure Investigation | Dick Angel | CTL 84-5089 | 1984 |
| Structural Evaluation of buildings in Marysville | Economy Fire & Casualty | CTL 84-5084 | 1984 |
| Aggregate Evaluation | Ernst Aggregate Inc. | CTL 84-5134 | 1984 |
| Roads & Bridges Evaluation, Belmont County | Franklin Consultants | CTL 84-5006 | 1984 |
| Repair Scope for Basements in Gahanna | INA Aetna | CTL 84-5130 | 1984 |
| Retaining Wall Failure Analysis | INA Aetna | CTL 84-5187 | 1984 |

DAVID L. WEIR, P.E., P.S.

4500 DUBLIN ROAD

COLUMBUS, OHIO 43221

614-876-4490

EDUCATION - REGISTRATIONS

Ohio Northern University, Ada, Ohio - 1959

Bachelor of Science, Civil Engineering

Ohio Northern University, Ada, Ohio - 1996

Honorary Doctor of Engineering

Registered Professional Engineer

Ohio			29373

Ohio Surveyor 	5048

Indiana	           20647

PROFESSIONAL EXPERIENCE

The Ohio State University							7/96 -present

Columbus, Ohio

Special Projects Coordinator  & Circuit Rider (50% FTE)

A.G. Liechtenstein & Associates, Inc.					7/88 - 2/96

Columbus, Ohio

Associate/Project Manager

A.E. Stilson & Associates							1/83 - 7/88

Columbus, Ohio

Manager, Transportation Division

Ohio Department of Transportation

Columbus, Ohio

Director								1/77 - 1/83

Assistant Director							1/75 - 1/77

Ashtabula County, Ohio

County Engineer							1965 - 1974

Assistant County Engineer					1962 - 1965

W.O. Weir Engineering & Surveying					1959 - 1962

Partner

PROFESSIONAL ACTIVITIES

American Society of Civil Engineers - Member and Past President of Central Ohio Section.

American Society of Highway Engineers - Member

Ohio Transportation Engineering Conference

Member, Program Committee - 23 years

Conference Chair - 2 years

The Ohio State University

Advisory Board, Department of Civil & Environmental Engineering

and Geodetic Science, Member since inception - approx. 18 years

Ohio Northern University

Member, Advisory Board, College of Engineering - 13 years

Chair, 1997-1999

County Engineers Association of Ohio, Past President, 1972

American Assn. of State Highway and Transportation Officials (AASHTO), Member of Policy Board, 1977 - 1982

American Road & Transportation Builders Association, Board of Directors, 1979- 	1980, Member for 16 years.  Served on Board of Directors, County Division ARTBA

AASHTO Representative to the American Right of Way Association Joint 	Committee, 2 years

Chairman, AASHTO Subcommittee on Construction, 3 years

Served on Board of Directors, National Association of County Engineers (NACE)

PROFESSIONAL RECOGNITION

Ohio Northern University, Outstanding Engineer Award, 1979

Tau Beta Pi, Eminent Alumni Award, ONU, 1981

Ohio Northern University, Outstanding Alumni Award, 1982

American Society of Civil Engineers, Outstanding Section Member 1990

American Society of Civil Engineers, Outstanding Sec. Civil Engineer 1997

APPENDIX B

Example Work Outline for a Bridge Component

Appendix B: Example analysis of a bridge component

REINFORCED CONCRETE BRIDGE DECKS

ON STEEL BEAMS

Reinforcement:

-black (uncoated)

-epoxy coated (use started in 1977/78)

-galvanized (used briefly in late 60’s early 70’s and again in 1998)

-other (fiber reinforced plastic; stainless steel; etc. in future?)

Concrete

-Class C ; used 1950’s until early 1970’s

-Class S ;  used from early 1970’s until current

-Type K ;  (shrinkage compensating cement) used briefly in late 1980’s and early                    		     1990’s

-HPC ;      started in mid 1990’s

-others;     modified Class S with superplasticizers;  ground granulated blast fur-

nace slag cement

Thickness

-usually 8”-9”

ROUTINE/PREVENTIVE MAINTENANCE REQUIREMENTS

-Sweep off at least once every year or as needed to minimize debris buildup in gutters

-Wash off/flush with pressurized water (200psi +/-) at least once every year in Spring, after salting of roadways is completed

-Seal with a penetrating sealer such as silane or siloxane

MAINTENANCE AND REPAIR (M&R) FOR SPECIFIC NOTED DEFECTS

(Assuming that deck has not been previously overlaid)

TYPICAL DEFECTS ON REINFORCED CONCRETE BRIDGE DECKS

Transverse Cracking (no delaminations)

Scaling

Potholes in Surface (partial depth)

Potholes in Surface (full depth)

Unsound Throughout

SPECIFIC DEFECTS

-Cracking (usually transverse); no delaminations

-Causes:

-shrinkage cracking during concrete placement

-live load deflections of bridge

-corrosion of reinforcing steel

-Repairs

-do nothing

-seal cracks with:

-High Molecular Weight Methacrylate (HMWM)

-Soluble Reactive Silicates (SRS)

-Gravity Fed Resin

-Scaling

-Causes:

-Improper finishing or curing

-Concrete too wet when placed

-Freeze/thaw damage (placed late in year)

-Repairs:

-If  ¼” deep or less

-do nothing

-pressure wash and seal with silane or siloxane

-If deeper than ¼”

-do nothing

-pressure wash and seal with silane or siloxane

-scarify and overlay (or inlay) with 1 ¼” thick speciality concrete overlay

-microsilica modified concrete (MSC)

-superplasticized dense concrete (SDC)

-latex modified concrete (LMC)

-Expected life – 5 years for silanes/siloxanes; see Pothole, partial depth for overlays

-Cost - $0.20/SF; see Pothole, partial depth for overlays

-Potholes (partial depth, usually to the top mat of resteel only)

-Causes

-Corrosion of reinforcing steel caused by chlorides and moisture migrating through

the concrete

-Repair (long term)

-sound deck to determine extent of delamination around pothole

-sound by using:

½” dia. steel rod

chain drag

chipping hammer

-IF unsound area does not exceed 10-15% of total deck area it is usually economical

to sawcut and patch with in-house crews

-mark extent of delamination as determined by sounding

-sawcut 1 ½” deep (do not cut into rebar) around area to be removed; this requires                           removing additional sound material well beyond the limits of the delamination

-jackhammer out all material within limits of sawcuts; use caution not to damage                  	reinforcing steel

-remove material under exposed top mat of resteel to about ¾” (so that one can fit fingers under rebar)

-sandblast corrosion product from resteel

-patch area with quick setting mortar (extend product with pea gravel following         manufacturer’s recommendations)

-use Type 1 material for most applications (2 hour set time)

-use Type 2 material for cold weather applications (45 minute set time)

-seal around perimeter of patch with moistened paint brush before product sets

OR

-seal around perimeter after patch hardens with HMWM or gravity fed resin

-Expected Life - 5-10 years depending on quality of patch and extent of corrosion

-Initial Costs - $100/SF

-Repair (short term)

-remove loose/unsound material

-use compressed air to blow out hole

-prime hole with asphalt tack

-fill hole with asphaltic material

-compact with roller or vibrating plate

-seal around perimeter with tack material

-Expected Life – 6 months to 1 year

-Initial Costs - $30/SF

-IF unsound surface area exceeds 10-15% of deck area AND IF bottom of deck does not exhibit more than 5 – 10% unsoundness (discoloration, dampness, efflorescence), it is usually more economical to remove entire surface and overlay with a speciality concrete.  This condition usually requires contract work because of specialized equipment needed.  Concrete overlays can be used regardless of the percent of surface delamination (up to 100%) as long as the deck bottom does not exhibit more than 10% unsoundness.  Taking core samples of concrete decks is also recommended as a way of determining the quality of the concrete.  This procedure will be more fully described in detail in the appendix.

-Repair steps

-scarify deck with milling machine a minimum ¼” deep

-jackhammer out all unsound concrete

OR

-use hydrodemolition (high pressure water) to remove all unsound concrete

(this is the preferred method because it causes less damage to remaining

concrete and resteel)

-overlay with MSC (preferred), SDC or LMC

-Expected Life – 10-15 years for typical interstate mainline bridges

15-20 years for others

-Costs  -  $45/SF

-Potholes, full depth

-If only isolated areas due to accident or isolated areas of unsound concrete (no more than 1% of deck area)

-Repair steps

-remove additional unsound material as necessary with jackhammer

-form bottom of hole

-if area of hole is less than 20 SF, hang forms with wire fastened to exposed resteel

-if area is larger, build supports up from top of bottom flange of beams

-use Class S concrete with non-corrosive accelerator, or quick setting mortars    extended with No. 8 aggregate

-Expected Life – indefinite

-Cost - $300/CY

-Bottom Side Defects Exceeding 15% of Deck Area Or Unsound Cores

-Replace Deck

-Using Epoxy Coated Reinforcing Steel and High Performance Concrete (HPC)

-Expected Life – 35-40 years

-Cost - $60/SF

*****NOTE:  Temporary repairs can be made to a bridge deck to buy more time until a more permanent repair can be made:

-Remove all unsound surface material

-Place a heavy asphaltic tack coat over the entire surface

-Place 2 ½” asphalt on the deck in 2 lifts and compact by rolling

-Expected Life – 3-5 years

-Cost - $10/SF???

APPENDIX C

Supplemental Notes on

Bridge Maintenance Issues

Appendix C: Supplemental notes on bridge maintenance issues

BRIDGE MAINTENANCE, REPAIR, AND REHABILITATION

The repair of bridges often has been a reactive activity, initiated only when deterioration threatens the safety or tolerance of the public. Now, influenced by BMSs, owners are beginning to emphasize cost-effective proactive strategies from the start, when the bridge is new. One future focus will be preventive maintenance. Agencies that take the lead in this area are reaping dividends in service life through activities such as cleaning bridge components, overlaying decks, maintaining the integrity of joint seals, and spot-painting beams.

#### Concrete Members

Concrete members are subject to spalling due to corrosion of the underlying reinforcement; scaling caused by freezing and thawing; and cracking caused by shrinkage, flexure, or differential settlement. Advanced materials such as polymers and high-performance hydraulic cement concretes show promise for making repairs. Various kinds of noncorroding reinforcement that are under evaluation may eliminate spalling and thus reduce the need for repair.

Because spalling is caused by corrosion of the reinforcement, which is brought on by chloride contamination, a permanent repair must halt the corrosion process. Cathodic protection—effective, but seldom used to date—is one alternative. Research on chloride ion removal from the concrete also looks promising. Improved instrumentation for detecting corrosion and controlling the cathodic protection process will expand the popularity of these techniques. Protective coatings and overlays applied in a timely manner can slow salt penetration and delay the initiation of deck corrosion. The emphasis in these applications (both now and in the future) is on rapid repairs, often performed at night to minimize user costs. Polymer concretes are effective in such applications, and very early strength latex modified hydraulic cement concretes, which can be opened to traffic in only three hours, were recently tested. Overlays and patching also can use high-performance concrete or shotcrete that contains microsilicas to decrease permeability.  Similar materials can be used to repair scaling, but the best approach remains the specification of air entrainment, which is very effective in preventing the onset of distress.

Cracks are filled with an appropriate material that is inserted, poured, or pressure-injected into the opening. Specific repair methods depend on the number and size of the cracks and movement. High molecular weight methyl methacrylate, a low-viscosity material, can successfully seal shrinkage cracks. However, an effective method for sealing “working” cracks has not yet been found.

Steel Members

Damage to steel members typically results from corrosion, fatigue, and impact. If the damage from any of these causes is extensive, either a portion or the entire member may have to be replaced. Often, however, such a drastic remedy can be avoided by research findings in the following areas:

- The application of paint management systems, now under development, should greatly extend the service lives of coatings, as will research into better coating systems.

- Prompt detection of fatigue cracks through health monitoring of bridge members, a promising area of research, will facilitate the identification and repair of cracks at an early stage.

- The application of heat straightening, a technique that continues to benefit from ongoing research, may eliminate the need to replace an impacted member.

Scour and Settlement

Scour, undermining, or settlement of bridge substructure supports is the most common cause of bridge failures and the most expensive kind of damage to repair. The method of repair depends on the extent of or the potential for future damage, but it usually involves filling the void with concrete and armoring the slope. Future work involves developing both prediction models and monitoring instruments for the early detection of scour at critical sites, to warn bridge engineers and motorists of impending hazards.

Strengthening and Retrofitting of Existing Bridges

Bridge engineers have bonded carbon fiber reinforced plastic laminates to aging or damaged beams to supplement or restore load-carrying capacity. Although the lightweight carbon-fiber laminates are expensive, relatively small amounts are required, and they can be handled easily, reducing construction costs.

Composite materials are gaining in popularity for retrofitting damaged columns or enhancing the ductility of those members. The columns are wrapped in either glass or polymer-impregnated sheets that are reinforced with glass or carbon fibers; the sheets can be field-cut to fit any cross section and length. (Fibers of other materials also are being evaluated.) A coating of ultraviolet inhibitor paint completes the installation and enhances aesthetics.

Composite wraps effectively prevent damage to columns during seismic activity. Seismic isolation bearings, which minimize the effects on superstructures, and shock transmission units, which temporarily freeze bridge bearings to maximize resistance during seismic events, also are under evaluation to mitigate earthquake damage. Widespread attention to seismic vulnerability can be expected.

Deck and Superstructure Replacement Systems

Innovations in construction technology—for example, prefabricated systems that use conventional materials such as concrete, steel, and aluminum along with fiber-reinforced plastics and other emerging materials—are changing rehabilitation strategies. Although some of the systems are relatively costly, all of them offer the rapid replacement of decks or entire superstructures. As the concepts of life-cycle cost analysis and user costs are included in the replacement algorithm, acceptance of the often proprietary and expensive systems certainly will increase.

Deck Systems

Segmental Concrete Construction:  To rehabilitate the decks of heavily traveled bridges, prestressed concrete panels often are placed transversely on the supporting girders and posttensioned longitudinally. Portions of a deteriorated deck can be removed during night operations and the panels installed in time to open the structure to morning traffic. Other deck systems offer similarly rapid construction with the advantages of reduced dead load and enhanced durability.\

Advanced Composite Deck Panels

Fiber-reinforced plastic (FRP) panels offer light weight, superior corrosion resistance, and ease of erection. Several systems—most of which are composed of conventionally pultruded triangular or tube sections with deck and bottom plates and polymer concrete riding surfaces—are under evaluation at this time. Among the issues being investigated inTransportation in the New Millennium 6 the development of these structures are environmental concerns other than corrosion, connections for the members and the supporting beams, and the attachment of crashworthy barriers.

Proprietary Systems

Numerous proprietary deck and superstructure replacement systems are being marketed or evaluated at this time. Although the specifications of the following proprietary systems may present problems for public agencies, they do represent the current state of the art.

Other systems may be available, because the field is evolving rapidly.  Exodermic Bridge Decks

The Exodermic bridge deck system is a composite modular system that is lightweight and strong. It consists of a reinforced concrete slab on top of, and composite with, an unfilled steel grid. Because a steel grid is used instead of a full-depth concrete slab, Exodermic decks typically are only 50–65 percent as heavy as conventional reinforced concrete decks. Superior economy and durability are claimed.

Aluminum Bridge Decks

Reynolds Metals developed a bridge deck system that offers rapid installation with only a

light crane as well as the proven durability and light weight of aluminum components. The

deck is only 25 percent as heavy as a concrete deck, thus allowing for a significant increase

in live load capacity. Penalized initially because of its high cost, the system may prove

viable when its advantages are considered in selecting a design for high-volume locations.

Precast Concrete Sections

In 1990, Jean Muller International introduced a new segmental system called the Channel Bridge System. The channel cross section, in which the supporting beams serve as traffic barriers above the deck, increases the underclearance. Longitudinal and transverse prestressing provide strength and durability by maintaining compressive stresses in the concrete when loaded. Segments 2.5 meters long can be connected to form spans 35 meters long.

Prefabricated Steel Systems

The Quadricon system, which originated in India, is currently under evaluation by the Highway Innovative Technology Evaluation Center (HITEC). Identical components can be combined to form a variety of bridge structures that have a range of span lengths and carrying capacities.  Quadricon bridges claim the advantages of light weight and high material efficiencies.  Coatings

experience with the handling of lead-based paint, which constitutes a hazardous material when removed, has forced a management approach to coatings. Coatings management encompasses three considerations:

- Selection of coating systems

- Technologies for the removal of existing coatings

- Replacement strategies (including monitoring systems).

Coating Systems

The paint systems emerging as “the longest lasting” incorporate zinc-rich organic and inorganic primers with urethane-based midcoats and top coats using moisture-cured media. This kind of system is becoming more popular because of its tolerance to application under both low-temperature and high-humidity conditions. Recent research indicated that these systems yield favorable results.

However, the coating system with the best indicated life expectancy is not paint.  Metallization with 100 percent zinc or 85 percent zinc/15 percent aluminum produces a coating that protects bridge steel longer than any paint system currently available. Life-cycle cost analysis gives a very positive argument for using this technology, especially on new construction. Although its use on older steel is increasing, it is not as successful at present.

Removal Technologies

Older paints that contain lead-based components must be removed cleanly and with the greatest respect for the environment and for worker health. New technologies often reduce the volume of hazardous waste and ease containment requirements. Abrasives blasting with traditional and new materials completely removes the paint and provides a mechanical anchor profile for the new paint system. Depending on the combination of materials used, the lead-based paint debris may be stabilized so that it can be disposed of as a nonhazardous material.

Several paint removal technologies under development may provide viable, cost-effective options to owners and contractors for handling the lead-based paint. These technologies include:

- Electrochemical, debonding paint via low-voltage direct current;

- Plasma jet, ablating paint without distressing substrate; and

- Bioingestion, using paint-eating bacteria.

Management Strategies

Effective management systems provide owners with practical and economically sound choices for coatings maintenance. Up-to-date information about the paint type, its application, and whether an overcoat is feasible is important to the owner in making replacement and renewal decisions. It also plays an increasingly important role in a BMS.